# SE Project Management — Sprint 1 Planning + Retrospective Notes (Ultra-detailed, EN/中文交錯)

Purpose: Turn the provided Sprint Planning + Sprint Retrospective templates (including the 'with mistakes' versions) into a learnable walkthrough: what each field means, how to fill it, what it tests in exams, and typical traps.

目的：把提供的 Sprint Planning 與 Sprint Retrospective 模板（包含「有錯誤版本」）整理成可學習的教學筆記：每個欄位的意義、怎麼填、考試會怎麼考、以及常見陷阱。

Teaching structure used throughout: Concept → Intuition → Steps → Example → Common mistakes.

全文採用教學結構：概念 → 直覺理解 → 操作步驟 → 範例 → 常見錯誤。

# 1) Core Concepts

Sprint Planning (Scrum): a time-boxed meeting where the team decides *what* they can deliver in the sprint and *how* they will do it, producing a Sprint Goal and a Sprint Backlog.

Sprint Planning（Scrum）：一個時間盒會議，團隊在此決定本次 Sprint 能交付「什麼」以及要「如何」做，產出 Sprint Goal（衝刺目標）與 Sprint Backlog（衝刺待辦清單）。

Sprint Retrospective: a structured reflection at the end of a sprint to improve process (people, collaboration, tools, workflow). Output is actionable improvement items for the next sprint.

Sprint Retrospective（回顧會）：在 Sprint 結束時進行的結構化反思，用來改進流程（人、協作、工具、工作方式）。產出物是下一個 Sprint 可執行的改進行動。

# 2) Intuition (Why these documents exist)

If you cannot explain 'capacity' and 'velocity' clearly, your sprint plan is guesswork. These templates force you to: (1) account for time, (2) assign ownership, (3) define acceptance, (4) anticipate risks.

如果你無法清楚說明 capacity（可用產能）與 velocity（速率/交付量），那 Sprint 計畫就是在猜。這些模板強迫你： (1) 先算時間，(2) 明確責任，(3) 定義驗收標準，(4) 預先想風險。

# 3) How to Fill Sprint Planning Notes (Step-by-step)

## Step 1 — Meeting metadata

Fill date, project name, team identifier. This is traceability: in audits or exam scenarios, you can refer to the exact sprint plan.

填寫日期、專案名稱、團隊代號。這是可追溯性：在稽核/考試情境中，你可以指回這次 Sprint 計畫。

## Step 2 — Roles & attendance

List Scrum Master, Product Owner, Dev Team. Record who attended/absent. Role clarity prevents invalid decisions (e.g., PO missing but backlog changed).

列出 Scrum Master、Product Owner、開發團隊，並記錄出席/缺席。角色清楚可避免無效決策（例如 PO 不在卻改了 backlog 優先順序）。

## Step 3 — Sprint calendar

Set sprint #, start/end dates, working days. Working days ≠ calendar days: remove weekends/holidays and known leave.

設定 Sprint 編號、開始/結束日期、工作天數。工作天 ≠ 日曆天：扣掉週末/假日與已知請假。

## Step 4 — Capacity

Compute expected capacity % (e.g., 85%). Multiply by total working days and team size if needed (depends on course convention).

計算預期產能百分比（例如 85%）。依課程慣例可再乘上工作天數與人數，得到可用人日/人時。

## Step 5 — Velocity

Use historical data (previous sprints) if available; otherwise, use a conservative forecast. Velocity is an empirical measure, not a wish.

有歷史資料就用前幾次 Sprint 的平均；沒有就保守估計。Velocity 是經驗量測值，不是願望值。

## Step 6 — Sprint Goal

Write a single sentence describing the outcome, not a task list. Example: 'Enable patients to book appointments online end-to-end'.

用一句話描述成果，而不是任務清單。例如：『讓病患可端到端線上預約門診』。

## Step 7 — Select PBIs & define Done

Pick top Product Backlog Items that fit capacity. For each: clear acceptance criteria + Definition of Done (DoD).

選取符合產能的高優先項目。每個 PBI 要有明確驗收標準 + Definition of Done（完成定義）。

## Step 8 — Task breakdown (how)

Break PBIs into tasks, estimate effort, identify owners. Keep tasks small enough to track daily.

把 PBI 拆成任務、估工、指定負責人。任務要小到能每日追蹤。

## Step 9 — Risks & dependencies

Record blockers, external dependencies, and mitigation. Exams like asking 'what risk threatens sprint goal most?'.

記錄阻礙、外部依賴與緩解方法。考試常問：『哪個風險最威脅 Sprint Goal？』

# 4) Worked Examples from Provided PDFs (and what to learn from each)

## Sprint Planning Notes (OPM Sprint 1) - Version A

Source file: School/SEProjectManagement/PDF/SprintPlanningNotes_OPM_Sprint1.pdf

來源檔案：School/SEProjectManagement/PDF/SprintPlanningNotes_OPM_Sprint1.pdf

--- Extracted text (first ~25 lines) ---

SPRINT PLANNING NOTES 
DATE OF THE MEETING: 27 FEBRUARY 2023 
 
Project: OPM (Online Patient Management) 
Team: X1 
 
 
Attended 
Absent 
Scrum Master 
Severus Snape 
 
Product Owner 
Dr Strange 
 
Development Team 
Harry Potter, Ron Weasley, Hermione Granger, 
Neville Longbottom, Luna Lovegood, Draco 
Malfoy 
 
Customers (optional) 
 
 
 
Sprint

What to look for: identify roles, sprint dates, capacity/velocity numbers, and whether the form is internally consistent.

閱讀重點：找出角色、Sprint 日期、capacity/velocity 數字，並檢查表格是否前後一致。

## Sprint Planning Notes (OPM Sprint 1) - Version B

Source file: School/SEProjectManagement/PDF/SprintPlanningNotes_OPM_Sprint1 version 2.pdf

來源檔案：School/SEProjectManagement/PDF/SprintPlanningNotes_OPM_Sprint1 version 2.pdf

--- Extracted text (first ~25 lines) ---

SPRINT PLANNING NOTES 
DATE OF THE MEETING: 6 MARCH 2023 
 
Project: OPM (Online Patient Management) 
Team: X1 
 
 
Attended 
Absent 
Scrum Master 
Severus Snape 
 
Product Owner 
Dr Strange 
 
Development Team 
Harry Potter, Hermione Granger, Neville 
Longbottom, Luna Lovegood, Draco Malfoy 
Ron 
Weasley 
Customers (optional) 
 
 
 
Sprint

What to look for: identify roles, sprint dates, capacity/velocity numbers, and whether the form is internally consistent.

閱讀重點：找出角色、Sprint 日期、capacity/velocity 數字，並檢查表格是否前後一致。

## Sprint Planning Notes (Sprint 1) - With Mistakes

Source file: School/SEProjectManagement/PDF/SprintPlanningNotes_Sprint1_withMistakes.pdf

來源檔案：School/SEProjectManagement/PDF/SprintPlanningNotes_Sprint1_withMistakes.pdf

--- Extracted text (first ~25 lines) ---

SPRINT PLANNING NOTES 
DATE OF THE MEETING: 1 MARCH 2023 
 
 
Project: OPM (Online Patient Management) 
Team: X1 
 
 
Attended 
Absent 
Scrum Master 
Severus Snape 
 
Product Owner 
Severus Snape 
 
Development Team 
Harry Potter, Ron Weasley, Hermione Granger, 
Neville Longbottom, Luna Lovegood, Draco 
Malfoy 
 
Customers (optional)

What to look for: identify roles, sprint dates, capacity/velocity numbers, and whether the form is internally consistent.

閱讀重點：找出角色、Sprint 日期、capacity/velocity 數字，並檢查表格是否前後一致。

## Sprint Retrospective Notes (Sprint 1 OPM) - Correct-ish

Source file: School/SEProjectManagement/PDF/SprintRetroNotes_Sprint1_OPM.pdf

來源檔案：School/SEProjectManagement/PDF/SprintRetroNotes_Sprint1_OPM.pdf

--- Extracted text (first ~25 lines) ---

SPRINT RETRO NOTES 
DATE OF THE MEETING:   10 MARCH 2022 
 
 
Project: OPM (Online Patient Management)  
Team: X1 
 
 
Attended 
Absent 
Scrum Master 
Severus Snape 
 
Development Team 
Harry Potter, Ron Weasley, Hermione 
Granger, Neville Longbottom, Luna 
Lovegood, Draco Malfoy 
 
Sprint #: 1 
 
1. What went well? 
We completed all PBIs planned for this sprint and were able to implement two extra 
PBI from the top of the product backlog. 
We were able to use Selenium for automated testing – this was our first time using it 
for a real project!

What to look for: identify roles, sprint dates, capacity/velocity numbers, and whether the form is internally consistent.

閱讀重點：找出角色、Sprint 日期、capacity/velocity 數字，並檢查表格是否前後一致。

## Sprint Retrospective Notes (Sprint 1) - With Mistakes

Source file: School/SEProjectManagement/PDF/SprintRetroNotes_Sprint1_withMistakes.pdf

來源檔案：School/SEProjectManagement/PDF/SprintRetroNotes_Sprint1_withMistakes.pdf

--- Extracted text (first ~25 lines) ---

SPRINT RETRO NOTES 
DATE OF THE MEETING:   7 MARCH 2022 
 
Project: OPM (Online Patient Management)  
Team: X1 
 
 
Attended 
Absent 
Scrum Master 
Severus Snape 
 
Development Team 
Harry Potter, Ron Weasley, Hermione 
Granger, Neville Longbottom, Luna 
Lovegood, Draco Malfoy 
 
Product Owner 
Dr Strange 
 
Customers 
Iron Man, Thor 
 
 
Sprint #: 1

What to look for: identify roles, sprint dates, capacity/velocity numbers, and whether the form is internally consistent.

閱讀重點：找出角色、Sprint 日期、capacity/velocity 數字，並檢查表格是否前後一致。

# 5) Common Mistakes + Exam Traps (based on the “with mistakes” versions)

## PO = Scrum Master (role conflict)

In Scrum, PO and SM have different responsibilities. If the same person is listed, it signals poor governance; in exams, call it out and explain impact (biased prioritization, reduced facilitation).

Scrum 中 PO 與 SM 職責不同。若同一人同時擔任，代表治理不良；考試要指出並說明影響（優先序偏誤、促進會議的中立性下降）。

## Impossible dates / wrong year

Retrospective dated 2022 while planning is 2023: inconsistent artefacts. Exams: mention traceability and need to correct records.

回顧會日期是 2022，但計畫是 2023：文件不一致。考試：提到可追溯性與必須更正紀錄。

## Sprint duration mismatch

Form says 1.5 weeks but dates cover ~2 weeks. Duration should reflect working days and sprint length agreed by team.

表格寫 1.5 週但日期涵蓋約 2 週。長度應依工作天與團隊共識設定。

## Capacity/velocity without basis

Writing 'Expected velocity = 2' without history/units is suspicious. Always state unit (story points, PBIs) and basis.

寫『預期 velocity = 2』卻沒有歷史/單位很可疑。要說清楚單位（story points / PBI 數量）與依據。

## Adding customers to retro

Retrospective is for the Scrum Team. Customers typically attend Sprint Review, not Retro. If included, explain why it's a problem (psychological safety).

回顧會通常只限 Scrum Team。客戶多半參加 Sprint Review，而非 Retro。若出現，要解釋問題（心理安全感下降、難以坦誠）。

# 6) Practical Checklists

Sprint Planning checklist (quick):
- PO present and prepared (ordered Product Backlog)
- Clear Sprint Goal
- Capacity computed (working days, leave, % availability)
- PBIs selected match capacity
- Each PBI has acceptance criteria
- Tasks broken down + owners
- Risks/dependencies noted
- Agreement on DoD

Sprint Planning 檢查表（快速）：
- PO 有出席且已準備好（Backlog 已排序）
- Sprint Goal 清楚
- Capacity 算清楚（工作天/請假/可用比例）
- 選入的 PBI 符合產能
- 每個 PBI 有驗收標準
- 任務已拆分且有負責人
- 風險/依賴有記錄
- 團隊對 DoD 有共識

Retrospective checklist (quick):
- Only Scrum Team (protect psychological safety)
- Concrete observations (not vague feelings only)
- Root cause analysis for top issues
- 1–3 improvement actions with owners + due date
- Follow-up from last retro reviewed

Retrospective 檢查表（快速）：
- 只限 Scrum Team（保護心理安全）
- 觀察具體（不只是情緒）
- 針對主要問題做根因分析
- 1–3 個改進行動（有負責人+期限）
- 回顧上次 retro 行動是否落實

# 7) Flashcards (Q&A)

Q: What is the main output of Sprint Planning?
A: Sprint Goal + Sprint Backlog (selected PBIs with a plan).

問：Sprint Planning 最主要的產出是什麼？
答：Sprint Goal + Sprint Backlog（選入的 PBI 與實作計畫）。

Q: Capacity vs Velocity?
A: Capacity = available effort/time; Velocity = empirical delivery rate from past sprints.

問：Capacity 與 Velocity 的差別？
答：Capacity=可用投入（時間/人力）；Velocity=過去 Sprint 的經驗交付速率。

Q: Who should attend the Retrospective?
A: The Scrum Team (PO, SM, Developers).

問：誰應該參加 Retrospective？
答：Scrum Team（PO、SM、Developers）。

Q: Why are customers usually excluded from Retro?
A: To preserve psychological safety and honest process improvement.

問：為什麼通常不讓客戶參加 Retro？
答：為了維持心理安全，讓團隊能坦誠改進流程。

Q: What is a common exam trap in sprint documents?
A: Inconsistent dates/roles (e.g., wrong year, PO=SM).

問：Sprint 文件常見考試陷阱？
答：日期/角色不一致（例如年份錯、PO=SM）。

Q: Good Sprint Goal example?
A: Outcome-focused and measurable (avoid listing tasks).

問：好的 Sprint Goal 特徵？
答：以成果為焦點、可衡量（避免只是列任務）。

---

Note: This document intentionally includes 'traceability snippets' from the provided PDFs for study purposes.

註：本文件刻意保留部分 PDF 文字片段作為『可追溯證據』，方便複習與對照。