SE Project Management（SEPM）

Week 3 超詳細雙語筆記 Part 2（Exercises + Exam Traps + Templates）

2026-03-04

# 1) Acceptance Criteria 寫作練習（我帶你從模糊→可測）

Method: take a vague requirement → identify ambiguity → decide observable behavior → write Given–When–Then → add edge cases.

方法：把模糊需求→找歧義→定義可觀測行為→寫 Given–When–Then→補邊界條件。

Vague statement:

模糊敘述：

“The app should be easy to use and fast.”

「系統要好用而且很快。」

Why it fails:

為何不行：

“Easy” and “fast” are subjective. Two people cannot consistently test pass/fail.

「好用」「很快」是主觀的，沒辦法一致驗收。

Rewrite into testable AC (example):

改寫成可測試的 AC（示例）：

Given I am a logged-in user, when I search by order ID, then results appear within 2 seconds for 95% of searches.

Given 我已登入，When 我用訂單 ID 搜尋，Then 95% 的搜尋在 2 秒內出結果。

Given I am a new user, when I complete the “create order” flow, then the flow has <= 5 steps and each step shows a clear next action.

Given 我是新使用者，When 我完成「建立訂單」流程，Then 步驟不超過 5 步且每一步都有清楚下一步。

Edge cases to add:

可補的邊界條件：

Permission denied: non-authorized user cannot access premium feature.

權限不足：非授權使用者不可用 premium 功能。

Invalid state: cannot cancel an already-cancelled booking.

不合法狀態：已取消的訂單不能再取消。

Failure handling: if server times out, show retry + do not duplicate actions.

失敗處理：逾時時顯示重試，且不得重複送出造成重複動作。

# 2) Week 3：最實用的 DoD 模板（你可以直接貼到作業）

Definition of Done (example baseline):

完成定義（DoD）範例（基準版）：

Code implemented and peer-reviewed (at least 1 reviewer).

完成實作並經同儕審查（至少 1 位 reviewer）。

All acceptance criteria satisfied and demoable in Sprint Review.

所有驗收標準達成，Sprint Review 可 demo。

Unit tests updated/added; CI pipeline passes.

補/改單元測試；CI 通过。

No critical warnings; code style/lint satisfied.

無重大警告；符合 code style/lint。

Docs updated: README/release notes/user guide as applicable.

更新文件：README/版本說明/使用者指引（視需要）。

Product Owner acceptance recorded (where required).

（需要時）PO 驗收紀錄完成。

Note: DoD is a team contract. If you set it too weak, quality debt will explode; too strict, velocity collapses. Adjust after retrospectives.

提醒：DoD 是團隊合約。太鬆→品質債爆炸；太嚴→速度崩。要在 Retro 後調整。

# 3) Product Backlog 品質評分規則（你可以用來自評）

If your backlog fails any of these, your plan will break in sprint execution.

如果 backlog 下面任何一項沒做到，sprint 執行時就會崩。

Completeness: top-priority items are fully specified (story + AC).

完整性：最優先的 items 都寫完整（story + AC）。

Consistency: terms are consistent (same meaning across items).

一致性：名詞與定義一致。

Non-overlap: avoid duplicate stories; merge or clarify boundaries.

不重複：避免重複故事，合併或釐清邊界。

Dependencies visible: if item depends on another, state it.

相依性可見：有依賴就寫出來。

Right granularity: can be finished within a sprint.

粒度適中：能在一個 sprint 完成。

# 4) 迷你案例練習：把需求變成 3 張 User Story Cards

Scenario:

情境：

“A farm platform needs to track livestock health and notify managers when symptoms appear.”

「農場平台要追蹤牲畜健康，出現症狀時通知管理者。」

USC #1 (example):

故事卡 #1（示例）：

ID: VF-US-001 | Priority: Must | Effort: M

ID：VF-US-001｜優先級：Must｜工作量：M

As a farm worker, I want to record a livestock health check so that the farm has up-to-date health data.

作為農場員工，我想記錄牲畜健康檢查，讓農場有最新健康資料。

AC (Given–When–Then):

AC（Given–When–Then）：

Given I select an animal ID, when I enter temperature and symptoms, then the record is saved with timestamp.

Given 我選定動物 ID，When 我輸入體溫與症狀，Then 系統保存並記錄時間戳。

Given required fields are missing, when I submit, then I see validation errors and nothing is saved.

Given 必填欄位缺漏，When 我送出，Then 顯示驗證錯誤且不保存。

USC #2 (example):

故事卡 #2（示例）：

ID: VF-US-002 | Priority: Must | Effort: S

ID：VF-US-002｜優先級：Must｜工作量：S

As a farm manager, I want to receive alerts for critical symptoms so that I can respond quickly.

作為管理者，我想在出現重大症狀時收到警報，以便快速處理。

Given a record contains a critical symptom, when it is saved, then an alert is created and sent to managers.

Given 記錄包含重大症狀，When 保存成功，Then 建立警報並通知管理者。

Given multiple alerts exist, when I open the alerts list, then alerts are sorted by severity and time.

Given 有多筆警報，When 我打開列表，Then 依嚴重度與時間排序。

USC #3 (example):

故事卡 #3（示例）：

ID: VF-US-003 | Priority: Should | Effort: M

ID：VF-US-003｜優先級：Should｜工作量：M

As a manager, I want to view health trends per animal so that I can spot recurring issues.

作為管理者，我想查看每隻動物的健康趨勢，便於發現反覆問題。

Why this slicing is good:

為何這樣切片好：

It separates data capture, alerting, and analytics. Each can be delivered and tested independently.

把資料輸入、警報、分析拆開，每張卡都可獨立交付與驗收。

# 5) Exam Traps（考試最愛挖的坑）

Trap: “DoD = Acceptance Criteria”.

坑：把 DoD 當成 AC。

Fix: DoD is global quality. AC is story-specific behavior.

修正：DoD 是全局品質門檻；AC 是單故事行為。

Trap: Stories that are actually tasks (“Implement database”).

坑：把工程任務當 user story（例如「建資料庫」）。

Fix: Rewrite as user value slice; tasks go under breakdown, not backlog item title.

修正：改成使用者價值切片；工程 task 放在拆解，不放在故事標題。

Trap: AC written as vague goals (“works properly”).

坑：AC 寫成空話（例如「正常運作」）。

Fix: define observable pass/fail conditions.

修正：寫可觀測的通過/失敗條件。

# 6) Flashcards（Q&A 再一組，強化記憶）

Q: What makes an AC “testable”?

A: Objective pass/fail conditions with observable outcomes.

問：什麼叫 AC 可測試？

答：有客觀通過/失敗條件，且結果可觀測。

Q: When should you add IDs?

A: As soon as a story becomes part of backlog needing traceability.

問：什麼時候加 ID？

答：故事進 backlog、需要追蹤時就要加。

Q: Why Given–When–Then?

A: It forces you to define preconditions, trigger, and expected outcome.

問：為何用 GWT？

答：逼你寫清前置條件、觸發事件、預期結果。

Q: What is the relationship between story points and hours?

A: Points measure relative effort/complexity; hours are time. Don’t mix them blindly.

問：點數與工時關係？

答：點數是相對工作量/複雜度；工時是時間，不要硬換算。

Q: What is baseline in requirements?

A: A agreed version used for planning; changes require control process.

問：需求 baseline 是什麼？

答：同意的版本作為規劃基準；變更需走控制流程。