Software Engineering Project Management (ISYS1108/3474)

Week 1–2 Notes (Lectorial + Workshop)

SEPM_Week_1_Lectorial.pdf + SEPM_Week_2_Lectorial.pdf + SEPM_Week_2_Workshop.pdf

詳細雙語筆記（Detailed bilingual notes） | 2026-03-04

# 1) Week 1 – What SEPM is about / 第 1 週：SEPM 在學什麼

SEPM focuses on delivering software projects reliably: planning, scope control, stakeholder alignment, risk management, and choosing an appropriate lifecycle (Waterfall vs Agile).

SEPM 重點是把軟體專案「交付成功」：規劃、控範圍、對齊利害關係人、風險管理，以及選對生命週期（瀑布 vs 敏捷）。

Key terms introduced (typical Week 1):

第 1 週常見關鍵詞：

Project vs product; constraints: scope/time/cost/quality.

專案 vs 產品；限制：範圍/時間/成本/品質。

Stakeholders and communication plan.

利害關係人與溝通計畫。

Requirements vs scope; why scope creep kills projects.

需求 vs 範圍；範圍蔓延（scope creep）為何致命。

Waterfall vs Agile: when each fits.

瀑布 vs 敏捷：各自適用情境。

Risk: identify → assess → mitigate → monitor.

風險：辨識→評估→緩解→監控。

# 2) Week 2 – Agile & Scrum essentials / 第 2 週：敏捷與 Scrum 必考重點

Week 2 emphasizes Agile thinking and Scrum mechanics: iterative delivery, feedback loops, and managing uncertainty via short sprints.

第 2 週聚焦敏捷與 Scrum：用短 sprint 迭代交付、透過回饋控制不確定性。

Scrum building blocks:

Scrum 基本構件：

Roles: Product Owner, Scrum Master, Developers.

角色：PO（產品負責人）、SM（Scrum Master）、開發團隊。

Artifacts: Product Backlog, Sprint Backlog, Increment.

工件：產品待辦、衝刺待辦、增量。

Events: Sprint Planning, Daily Scrum, Sprint Review, Sprint Retrospective.

事件：衝刺規劃、每日站會、衝刺審查、衝刺回顧。

Definition of Done (DoD) and acceptance criteria.

完成定義（DoD）與驗收標準。

Exam trap: Agile is not “no plan”. It is “plan continuously” with short feedback cycles.

常見誤解：敏捷不是「不規劃」，而是「持續規劃」＋短回饋迴圈。

# 3) Week 2 Workshop – What you produce / 第 2 週 Workshop：你要產出什麼

Workshop documents usually include a Project Charter and a Vision & Scope document (LOS example). These are used to align stakeholders and lock a baseline scope.

Workshop 常要做的文件：Project Charter（專案章程）與 Vision & Scope（願景與範圍文件，LOS 範例）。目的是對齊利害關係人並建立 baseline scope。

Typical items to include:

文件常見內容：

Problem statement / “Naming the pain” (why this project matters).

痛點/問題陳述（為何要做這個專案）。

Objectives and success metrics.

目標與成功指標。

In-scope vs out-of-scope boundaries.

範圍內/範圍外（非常重要）。

Key stakeholders + responsibilities.

主要利害關係人與責任分配。

Risks and mitigations (top 5).

風險與緩解（前 5）。

Milestones / releases / sprint plan.

里程碑/版本/衝刺計畫。

# 4) Quick template (copyable) / 快速模板（可直接套用）

• Project Charter: Purpose → Objectives → Scope → Stakeholders → Assumptions/Constraints → Risks → Milestones.

• Project Charter：目的→目標→範圍→利害關係人→假設/限制→風險→里程碑。

• Vision & Scope: Vision → Business objectives → User classes → Major features → Scope (in/out).

• Vision & Scope：願景→商業目標→使用者族群→主要功能→範圍（in/out）。

# Glossary / 名詞對照

- Scope creep — 範圍蔓延

- Stakeholder — 利害關係人

- Risk register — 風險登錄表

- Scrum / Sprint — Scrum / 衝刺

- DoD (Definition of Done) — 完成定義

- Acceptance criteria — 驗收標準