Software Engineering Project Management (ISYS1108/3474)

Week 2 – LOS Documents Notes

Project Charter + Vision & Scope (LOS)

詳細雙語筆記（Detailed bilingual notes） | 2026-03-04

# 1) Project Charter / 專案章程

A Project Charter authorizes the project: it defines purpose, high-level scope, stakeholders, and gives the team authority to proceed.

Project Charter（專案章程）是「授權文件」：定義目的、粗範圍、利害關係人，讓團隊有依據開始做事。

What to include (high yield):

必寫內容（高分重點）：

Problem / opportunity statement (why now).

問題/機會（為何現在要做）。

Objectives (SMART) + success criteria.

目標（SMART）+ 成功標準。

High-level scope + exclusions.

高階範圍 + 明確排除項。

Stakeholders, roles, and responsibilities.

利害關係人、角色與責任。

Assumptions & constraints.

假設與限制。

Top risks + mitigations.

主要風險 + 緩解。

Milestones / timeline overview.

里程碑/時間線概覽。

# 2) Vision & Scope Document / 願景與範圍文件

Vision & Scope clarifies what you are building and why, who it serves, and what is explicitly out of scope. It prevents scope creep.

Vision & Scope 用來說清楚：做什麼、為什麼做、給誰用、哪些不做（out of scope）。核心目標：防 scope creep。

High-yield sections:

高分段落：

Vision statement: short and motivating.

願景：短、清楚、能激勵。

Business objectives: measurable outcomes.

商業目標：可量測成果。

User classes & characteristics.

使用者族群與特徵。

Major features (high-level, not detailed requirements).

主要功能（高階，不是細需求）。

Scope: in-scope vs out-of-scope (the boundary).

範圍：in/out（邊界）。

# 3) LOS example (Lunch Ordering System) – what to learn from it / 從 LOS 範例學什麼

Use the LOS sample as a structure template, not as content. Your marks come from clarity, consistency, and defensible boundaries.

LOS 範例用來學「結構」不是抄內容。拿高分靠：清楚、一致、界線有理有據。

Checklist to self-audit your documents:

自我檢查清單：

Are objectives measurable? (time/cost/quality/user adoption)

目標是否可量測？（時間/成本/品質/採用率）

Is out-of-scope explicit and realistic?

out-of-scope 是否明確且合理？

Do features align with objectives and stakeholders?

功能是否對齊目標與利害關係人？

Are assumptions listed and risked?

假設是否列出並轉成風險？