SE Project Management（SEPM）

Week 6 超詳細雙語筆記 Part 1（Lean Principles + Flow/Pull/WIP + Kaizen + Kanban）

2026-03-04

# 1) 本週你要會什麼（Week 6 goals）

Explain Lean history and why it matters for software project management.

能解釋 Lean 的起源與為何軟體專案也需要它。

Apply the 5 Lean principles: Value, Value Stream, Flow, Pull, Kaizen.

能套用 Lean 五原則：價值、價值流、流動、拉動、持續改善。

Translate Lean into concrete team rules: WIP limits, small batches, reduce handoffs.

能把 Lean 轉成具體團隊規則：WIP 限制、小批量、減少交接。

Understand Kanban as a method to implement Flow/Pull in knowledge work.

理解 Kanban 如何在知識工作中落實 Flow/Pull。

# 2) Lean 的核心：不是抄做法，是先懂原則

Poppendieck’s warning: copying practices without understanding principles leads to mediocre results. Principles first, practices second.

Poppendieck 的警告：只抄做法、不懂原則，結果通常很普通。先原則、再做法。

# 3) Lean 5 原則（超詳細）

## 3.1 Define Value（定義價值）

Define value as the customer sees it. Turn objectives into acceptance criteria so “value” becomes testable.

價值要以客戶視角定義；把目標變成驗收標準，讓價值可測試。

Practical questions: Who is the customer? What problem is solved? What is success? What is out of scope?

實務提問：客戶是誰？解什麼痛？成功怎麼衡量？哪些不做？

## 3.2 Map the Value Stream（畫價值流）

Value stream = all actions required to deliver the product (the manufacturing/process), not just data flow diagrams.

價值流＝交付產品所需的全部流程動作（製程/流程），不是資料流/情境圖。

Identify: redundant steps, resource burdens, quality/risk hotspots, and remove waste.

要找：冗餘步驟、耗資源步驟、品質/風險熱點，然後消除浪費。

## 3.3 Create Flow（建立流動）

Flow means work moves smoothly through the system with minimal interruption and maximum speed.

Flow 的意思是工作在系統內平滑流動、最少中斷、速度最大化。

Key idea: multitasking is a myth; the more you “do at once”, the less productive you become.

關鍵：多工是幻覺；同時做越多件事，整體越慢。

Lean rule: avoid unrealistic schedules/budgets; reduce handoffs and unnecessary interactions.

Lean 規則：避免不合理時程/預算；減少交接與不必要互動。

## 3.4 Establish Pull（拉動）

Only pull work when there is real demand and capacity. Limit inventory and WIP to protect flow.

有真需求且有容量才拉工作進來；限制庫存與 WIP 來保護 flow。

Scrum similarity: only “done” counts; started-but-not-done contributes zero.

跟 Scrum 很像：只有 done 才算產出；做一半不算。

## 3.5 Kaizen（持續改善）

Kaizen = perpetual discomfort with the current state. Always ask: what is the next small improvement?

Kaizen＝永遠不滿足現狀；持續問：下一個小改善是什麼？

Avoid short-sighted “efficiencies” that harm long-term quality or customer satisfaction.

避免短視的「效率」把長期品質或客戶滿意度搞壞。

# 4) 把 Lean 變成你能用的 6 條團隊規則

Limit WIP per person and per column.

限制每人/每欄位的 WIP。

Prefer small batches: split stories; deliver thin slices.

偏好小批量：拆故事、薄切交付。

Make blockers visible immediately (radiator).

阻塞立刻可視化（看板）。

Reduce handoffs (one piece of work should not pass through too many people).

減少交接（工作不要在人之間傳太多手）。

Build quality in (tests/DoD), don’t “inspect quality in” later.

把品質做進去（測試/DoD），不要最後才檢查。

Retro every sprint: pick 1–3 Kaizen actions with owners.

每 sprint 回顧：選 1–3 個 Kaizen 行動＋負責人。

# 5) Kanban 快速理解（為什麼它是 Lean 在軟體的落地工具）

Kanban is a method to manage flow: visualize work, limit WIP, measure cycle time, and improve continuously.

Kanban 是管理 flow 的方法：可視化、限 WIP、量 cycle time、持續改善。

If Scrum answers “cadence & commitment”, Kanban answers “flow & throughput”. You can combine them (Scrumban).

Scrum 偏「節奏與承諾」，Kanban 偏「流動與吞吐」；可以混用（Scrumban）。

# 6) Exam traps（考點/陷阱）

Trap: Lean = “work faster” or “cut people”.

坑：把 Lean 當成「加速」或「裁員」。

Fix: Lean is about maximizing value and reducing waste while protecting quality/flow.

修正：Lean 是最大化價值、減少浪費，同時保護品質與 flow。

Trap: Value stream mapping = drawing data flow diagram.

坑：把價值流圖畫成資料流圖。

Fix: Value stream is the process steps to deliver work.

修正：價值流是交付流程步驟。

Trap: Pull means “do nothing until asked”.

坑：Pull=被動等人來催。

Fix: Pull = only start work when demand + capacity exist; then keep flow moving.

修正：Pull=需求+容量成立才開工，開了就要維持 flow。

# 7) Flashcards（Q&A）

Q: What are the 5 Lean principles?

A: Value, Value Stream, Flow, Pull, Kaizen.

問：Lean 五原則？

答：Value、Value Stream、Flow、Pull、Kaizen。

Q: Why limit WIP?

A: To protect flow and reduce context switching.

問：為何限制 WIP？

答：保護 flow、降低切換成本。

Q: What counts as productivity in Lean/Scrum?

A: Only done, shippable increments; WIP is inventory.

問：什麼才算產出？

答：只有 done 的可交付增量；未完成是庫存。