SE Project Management（SEPM）

Week 6 超詳細雙語筆記 Part 2（Story Points / Trello & Jira Boards / A2 Team Assignment outputs）

2026-03-04

# 1) 本週 Workshop 你要交/你要產出的東西

Agree on story point effort allocation (use Fibonacci).

用費波那契點數一致估算工作量。

Create ONE board (single source of truth) in Trello or Jira for the team assignment.

建立一個看板（單一真相來源）用 Trello 或 Jira。

Define columns, card rules, and checklists that reflect DoD.

定義欄位、卡片規則、以及反映 DoD 的 checklist。

# 2) Story points：費波那契為什麼重要？

Fibonacci (0.5,1,2,3,5,8,13,…) forces you to acknowledge uncertainty: big items should be split, not forced into “7 points”.

費波那契（0.5,1,2,3,5,8,13…）逼你承認不確定性：大東西應該拆，不要硬塞「7 點」。

# 3) Trello 做 Scrum：建議欄位（官方講義版）

Product/Project Backlog

產品/專案待辦

Sprint Backlog

衝刺待辦

In progress

進行中

Ready to present

可展示

Done (or Sprint 1 Done, Sprint 2 Done, …)

完成（或分 Sprint 完成欄）

## Cards / Labels / Checklists（你要怎麼用）

Cards should be assigned when moved to “In progress”.

卡片移到 In progress 時就要指派負責人。

Labels can encode type (feature/bug/spike) or priority.

Label 可用來標類型（feature/bug/spike）或優先級。

Checklists can represent DoD steps: design, implementation, testing, deployment.

Checklist 可對應 DoD 步驟：設計/實作/測試/部署。

Rule: Use ONE board only (single source of truth).

規則：只能用一個看板（單一真相來源）。

# 4) Jira：Scrum board vs Kanban board（考點）

Scrum project: sprint-based board. “To Do” represents Sprint Backlog when a sprint is started.

Jira Scrum 專案：以 sprint 為單位的看板；開 sprint 後 To Do 就是 sprint backlog。

Kanban project: continuous flow. “To Do” is the whole product backlog and the board covers the whole project.

Jira Kanban 專案：連續流；To Do 是整個產品待辦，看板涵蓋整個專案。

# 5) A2 Team Assignment：你最容易失分的點（防雷）

Two boards (Trello + Jira) used in parallel → conflicting truth.

同時用兩個看板（Trello+Jira）→ 多個真相。

No DoD reflected in checklists → “done” is subjective.

checklist 沒反映 DoD → done 變主觀。

No clear mapping: Product backlog → Sprint backlog → Done evidence.

沒有清楚對應：產品待辦→衝刺待辦→完成證據。

# 6) 可直接交的「板子規格」模板（你貼到文件就能交）

We use a single board as the information radiator. Columns: Product Backlog, Sprint Backlog, In Progress, Ready to Present, Done. Each card is a user story card with ID, AC, and a DoD checklist. Cards are assigned when moved to In Progress; WIP is limited to reduce multitasking.

我們使用單一看板作為 information radiator。欄位：Product Backlog、Sprint Backlog、In Progress、Ready to Present、Done。每張卡是 user story card（含 ID、AC、DoD checklist）。卡片移到 In Progress 時指派負責人；用 WIP 限制降低多工。

# 7) Flashcards（Q&A）

Q: Why use Fibonacci for story points?

A: It reflects uncertainty and encourages splitting big work.

問：為何用費波那契點數？

答：反映不確定性，並鼓勵拆分大工作。

Q: What is the minimum Trello column set for Scrum in this course?

A: Product Backlog, Sprint Backlog, In Progress, Ready to Present, Done.

問：課程建議的最小 Trello 欄位？

答：Product Backlog、Sprint Backlog、In Progress、Ready to Present、Done。

Q: Scrum Jira vs Kanban Jira?

A: Scrum is sprint-based; Kanban is continuous flow with project-wide board.

問：Jira Scrum vs Kanban？

答：Scrum 以 sprint 為單位；Kanban 連續流且看板覆蓋全專案。