# Software Engineering Project Management (ISYS1108/3474) — Study Notes

Generated: 2026-03-06 11:37

Bilingual format: English + Chinese interleaved.

# Course Big Picture / 课程大图景

EN: Core focus: practical project work + methodologies (traditional vs agile), planning artifacts, and team execution.

中文：核心重点：实践项目工作 + 方法论（传统 vs 敏捷）、计划工件与团队执行。

# Materials Covered / 覆盖材料

SEProjectManagement/PDF/Naming the Pain in RE.pdf

SEProjectManagement/PDF/SEPM_Week_1_Lectorial.pdf

SEProjectManagement/PDF/SEPM_Week_2_Lectorial.pdf

SEProjectManagement/PDF/SEPM_Week_2_Workshop.pdf

SEProjectManagement/PDF/SEPM_Week_3_Lectorial.pdf

SEProjectManagement/PDF/SEPM_Week_3_Workshop.pdf

SEProjectManagement/PDF/SEPM_Week_4_Lectorial.pdf

SEProjectManagement/PDF/SEPM_Week_4_Workshop.pdf

SEProjectManagement/PDF/SEPM_Week_5_Lectorial.pdf

SEProjectManagement/PDF/SEPM_Week_5_Workshop.pdf

SEProjectManagement/PDF/SEPM_Week_6_Lectorial.pdf

SEProjectManagement/PDF/SEPM_Week_6_Workshop.pdf

SEProjectManagement/PDF/SprintPlanningNotes_OPM_Sprint1 version 2.pdf

SEProjectManagement/PDF/SprintPlanningNotes_OPM_Sprint1.pdf

SEProjectManagement/PDF/SprintPlanningNotes_Sprint1_withMistakes.pdf

SEProjectManagement/PDF/SprintRetroNotes_Sprint1_OPM.pdf

SEProjectManagement/PDF/SprintRetroNotes_Sprint1_withMistakes.pdf

SEProjectManagement/PDF/Week_2_Project_Charter_LOS.pdf

SEProjectManagement/PDF/Week_2_VSdocument_LOS.pdf

# Naming the Pain in RE.pdf

Source: SEProjectManagement/PDF/Naming the Pain in RE.pdf

## Key excerpts (for grounding) / 关键摘录（用于对齐原文）

===== Page 1 =====

Empirical Software Engineering manuscript No.

(will be inserted by the editor)

Naming the Pain in Requirements Engineering

Contemporary Problems, Causes, and Eﬀects in Practice

D. M´ endez Fern´ andez· S. Wagner · M.

Kalinowski · M. Felderer · P. Mafra · A.

Vetr` o· T. Conte · M.-T. Christiansson ·

D. Greer · C. Lassenius · T. M¨ annist¨ o·

M. Nayebi · M. Oivo · B. Penzenstadler ·

D. Pfahl · R. Prikladnicki · G. Ruhe · A.

Schekelmann · S. Sen · R. Spinola · A.

Tuzcu · J. L. de la Vara · R. Wieringa

Received: date / Accepted: date

Abstract Requirements Engineering (RE) has received much attention in re-

search and practice due to its importance to software project success. Its inter-

disciplinary nature, the dependency to the customer, and its inherent uncertainty

still render the discipline diﬃcult to investigate. This results in a lack of empirical

data. These are necessary, however, to demonstrate which practically relevant RE

problems exist and to what extent they matter. Motivated by this situation, we

initiated the Naming the Pain in Requirements Engineering (NaPiRE) initiative

which constitutes a globally distributed, bi-yearly replicated family of surveys on

the status quo and problems in practical RE.

In this article, we report on the qualitative analysis of data obtained from

228 companies working in 10 countries in various domains and we reveal which

contemporary problems practitioners encounter. To this end, we analyse 21 prob-

lems derived from the literature with respect to their relevance and criticality in

dependency to their context, and we complement this picture with a cause-eﬀect

analysis showing the causes and eﬀects surrounding the most critical problems.

Our results give us a better understanding of which problems exist and how

t…

## Teaching notes / 教学笔记

### Detected themes / 识别到的主题

EN: Agile sprint planning & retrospectives

中文：敏捷迭代计划与回顾

EN: Project artifacts: vision/scope/charter

中文：项目工件：愿景/范围/章程

### Concept (what it is) / 概念（是什么）

EN: Project management in software is about delivering value under constraints. Artifacts like charter, vision/scope, and WBS make work visible and negotiable.

中文：软件项目管理是在约束下交付价值。项目章程、愿景/范围、WBS 等工件让工作“可见、可谈判、可追踪”。

## Flashcards (Q&A) / 闪卡（问答）

1. Q: What is the main bottleneck in many database workloads?

A: Disk I/O / cache misses and poor access paths.

问：很多数据库工作负载的主要瓶颈是什么？

答：磁盘 I/O / 缓存未命中以及糟糕的访问路径。

2. Q: What does a hypervisor do?

A: Runs multiple isolated VMs on one hardware host.

问：Hypervisor 的作用是什么？

答：在一台物理机上运行多个隔离的虚拟机。

3. Q: SaaS vs PaaS vs IaaS in one line?

A: You manage least → most as you go from SaaS→PaaS→IaaS.

问：一句话区分 SaaS/PaaS/IaaS？

答：从 SaaS→PaaS→IaaS，你管理的内容从少到多。

4. Q: Why do we create a WBS?

A: To decompose scope into deliverable work packages for estimating and tracking.

问：为什么要做 WBS？

答：把范围分解成可估算、可跟踪的工作包。

5. Q: What is a sprint retrospective for?

A: Inspect and adapt: improve process and teamwork for the next sprint.

问：Sprint 回顾的目的？

答：检视与改进：提升流程与协作，为下一次迭代变得更好。

# SEPM_Week_1_Lectorial.pdf

Source: SEProjectManagement/PDF/SEPM_Week_1_Lectorial.pdf

## Key excerpts (for grounding) / 关键摘录（用于对齐原文）

===== Page 1 =====

Dr Maria Spichkova

Senior Lecturer in Software Engineering

Week 1: Lectorial

ISYS 1108 / 3474

Software Engineering

Project Management

===== Page 2 =====

Acknowledgement of Country

RMIT University acknowledges the people of the

Woi wurrung and Boon wurrung language groups of

the eastern Kulin Nation on whose unceded lands

we conduct the business of the University.

RMIT University respectfully acknowledges their

Ancestors and Elders, past and present.

RMIT also acknowledges the Traditional Custodians

and their Ancestors of the lands and waters across

Australia where we conduct our business.

2

===== Page 3 =====

"Womin Djeka"

is the Aboriginal, Kulin Nation word

for...

"Welcome, what is your

purpose?"

It is statement as well as a question

===== Page 4 =====

Our plan for this session

Core organizational points: sessions,

schedule, expectations, assessments…

SE Project Management: Why?

Discussion on pre-recorded materials

Project Methodologies: overview

Vision & Scope document vs. Project

Charter

Work Breakdown Structure (WBS):

Traditional vs. Agile

4

+ any questions you

have on related

material ☺

===== Page 5 =====

Who?

You:

• Bachelor and Master students

Course Coordinator and Lecturer:

• Dr Maria Spichkova, Senior Lecturer in Software Engineering

maria.spichkova@rmit.edu.au

Feedback/ Consultation hours (might be updated later):

• Tuesdays, 16:30 – 17:30pm, office 14.10.13

Tutors:

Anthony Clapp, Fiona Le, Anh Nguyen Thi Phuong (Sofia),

Osheen Walawedura, Zhenshuo (Vincent) Zhao

===== Page 6 =====

Who am I?

Active researcher in Software Engineering:

human-oriented SE, Agile, RE, modelling, testing

as well as formal specification and verification of

safety-critical and distributed systems.

Dr Maria Spichkova

===== Page 7 =====

Why are we doing this cou…

## Teaching notes / 教学笔记

### Detected themes / 识别到的主题

EN: Work Breakdown Structure (WBS)

中文：工作分解结构（WBS）

EN: Agile sprint planning & retrospectives

中文：敏捷迭代计划与回顾

EN: Project artifacts: vision/scope/charter

中文：项目工件：愿景/范围/章程

### Concept (what it is) / 概念（是什么）

EN: Project management in software is about delivering value under constraints. Artifacts like charter, vision/scope, and WBS make work visible and negotiable.

中文：软件项目管理是在约束下交付价值。项目章程、愿景/范围、WBS 等工件让工作“可见、可谈判、可追踪”。

## Flashcards (Q&A) / 闪卡（问答）

1. Q: What is the main bottleneck in many database workloads?

A: Disk I/O / cache misses and poor access paths.

问：很多数据库工作负载的主要瓶颈是什么？

答：磁盘 I/O / 缓存未命中以及糟糕的访问路径。

2. Q: What does a hypervisor do?

A: Runs multiple isolated VMs on one hardware host.

问：Hypervisor 的作用是什么？

答：在一台物理机上运行多个隔离的虚拟机。

3. Q: SaaS vs PaaS vs IaaS in one line?

A: You manage least → most as you go from SaaS→PaaS→IaaS.

问：一句话区分 SaaS/PaaS/IaaS？

答：从 SaaS→PaaS→IaaS，你管理的内容从少到多。

4. Q: Why do we create a WBS?

A: To decompose scope into deliverable work packages for estimating and tracking.

问：为什么要做 WBS？

答：把范围分解成可估算、可跟踪的工作包。

5. Q: What is a sprint retrospective for?

A: Inspect and adapt: improve process and teamwork for the next sprint.

问：Sprint 回顾的目的？

答：检视与改进：提升流程与协作，为下一次迭代变得更好。

# SEPM_Week_2_Lectorial.pdf

Source: SEProjectManagement/PDF/SEPM_Week_2_Lectorial.pdf

## Key excerpts (for grounding) / 关键摘录（用于对齐原文）

===== Page 1 =====

Dr Maria Spichkova

Senior Lecturer in Software Engineering

Week 2: Lectorial

ISYS 1108 / 3474

Software Engineering

Project Management

===== Page 2 =====

Acknowledgement of Country

RMIT University acknowledges the people of the

Woi wurrung and Boon wurrung language groups of

the eastern Kulin Nation on whose unceeded lands

we conduct the business of the University.

RMIT University respectfully acknowledges their

Ancestors and Elders, past and present.

RMIT also acknowledges the Traditional Custodians

and their Ancestors of the lands and waters across

Australia where we conduct our business.

2

===== Page 3 =====

Classes and Deadlines

Week

1

Week

2

Week

3

Week 4 Week

5

Week

6

Week

7

Week 8 Week 9 Week

10

Week 11 Week 12

Lectorials

Workshops Team

work

Team

work

A1: SE

Challenge

Friday:

Challenge 1

10%

Friday:

Challenge 2

10%

Friday:

Challenge 3

10%

A2: Team-

based

assignment

Due on

Friday:

30%

A3:

Individual

Assignment

Due on Friday:

40%

Mid-semester break is between Weeks 5 and 6

Team-based

assignment

activities

===== Page 4 =====

Our plan for this session

Agile

Scrum

Product backlog

User stories

4

+ any questions you

have on related

material ☺

===== Page 5 =====

Agile

===== Page 6 =====

Agile

It encompasses set of exciting new practices and techniques that

make product development more cyclical (or iterative).

It relies on lean governance (management) as opposed to more

traditional techniques that rely on heavyweight governance.

Agile is all about empowering the team and getting closer to what

the customer wants.

A framework for delivering products quickly and efficiently.

As opposed to the standard

requirements-gathering, plan-driven

project development, the customer is

continually involved in Agile.

===== Page 7 =====

Why Agile

was created?

It was a r…

## Teaching notes / 教学笔记

### Detected themes / 识别到的主题

EN: Agile sprint planning & retrospectives

中文：敏捷迭代计划与回顾

EN: Project artifacts: vision/scope/charter

中文：项目工件：愿景/范围/章程

### Concept (what it is) / 概念（是什么）

EN: Project management in software is about delivering value under constraints. Artifacts like charter, vision/scope, and WBS make work visible and negotiable.

中文：软件项目管理是在约束下交付价值。项目章程、愿景/范围、WBS 等工件让工作“可见、可谈判、可追踪”。

## Flashcards (Q&A) / 闪卡（问答）

1. Q: What is the main bottleneck in many database workloads?

A: Disk I/O / cache misses and poor access paths.

问：很多数据库工作负载的主要瓶颈是什么？

答：磁盘 I/O / 缓存未命中以及糟糕的访问路径。

2. Q: What does a hypervisor do?

A: Runs multiple isolated VMs on one hardware host.

问：Hypervisor 的作用是什么？

答：在一台物理机上运行多个隔离的虚拟机。

3. Q: SaaS vs PaaS vs IaaS in one line?

A: You manage least → most as you go from SaaS→PaaS→IaaS.

问：一句话区分 SaaS/PaaS/IaaS？

答：从 SaaS→PaaS→IaaS，你管理的内容从少到多。

4. Q: Why do we create a WBS?

A: To decompose scope into deliverable work packages for estimating and tracking.

问：为什么要做 WBS？

答：把范围分解成可估算、可跟踪的工作包。

5. Q: What is a sprint retrospective for?

A: Inspect and adapt: improve process and teamwork for the next sprint.

问：Sprint 回顾的目的？

答：检视与改进：提升流程与协作，为下一次迭代变得更好。

# SEPM_Week_2_Workshop.pdf

Source: SEProjectManagement/PDF/SEPM_Week_2_Workshop.pdf

## Key excerpts (for grounding) / 关键摘录（用于对齐原文）

===== Page 1 =====

Dr Maria Spichkova

Senior Lecturer in Software Engineering

ISYS 1108 / 3474

Software Engineering

Project Management

Week 2: Workshop

===== Page 2 =====

Acknowledgement of Country

RMIT University acknowledges the people of the

Woi wurrung and Boon wurrung language groups of

the eastern Kulin Nation on whose unceded lands

we conduct the business of the University.

RMIT University respectfully acknowledges their

Ancestors and Elders, past and present.

RMIT also acknowledges the Traditional Custodians

and their Ancestors of the lands and waters across

Australia where we conduct our business.

2

===== Page 3 =====

Our plan for

this session

Orga points: What to expect from

workshops and tutors

Project charter vs. Vision & Scope

document

Work Breakdown Structure (WBS)

in traditional methodologies

3

===== Page 4 =====

What to expect from your

workshop and tutors?

Each workshop will have a number of activities, where we

will discuss   practical case studies and examples.

Workshop sessions are not recorded, but we will share with

you workshop slides and (for some tasks) sample solutions.

We will discuss here sample challenges and (after

announcement of marks) correct solutions of actual

challenges.

If you have questions on your assignments (need more

feedback or have questions on your mark) – ask your tutor

at the workshop! We will allocate a part of the sessions

exactly to these activities.

4

===== Page 5 =====

Activity 1: Introduce yourself ☺

Who is your tutor?

Who are the students in the class?

Note: You will have a team-based assignment!

The teams will be formed within the workshop

sessions by the tutors and will typically have

4-5 members.

All team members should be from the same

workshop class as per official enrolments.

Duration: approx. 15 minutes

===== …

## Teaching notes / 教学笔记

### Detected themes / 识别到的主题

EN: Work Breakdown Structure (WBS)

中文：工作分解结构（WBS）

EN: Project artifacts: vision/scope/charter

中文：项目工件：愿景/范围/章程

### Concept (what it is) / 概念（是什么）

EN: Project management in software is about delivering value under constraints. Artifacts like charter, vision/scope, and WBS make work visible and negotiable.

中文：软件项目管理是在约束下交付价值。项目章程、愿景/范围、WBS 等工件让工作“可见、可谈判、可追踪”。

## Flashcards (Q&A) / 闪卡（问答）

1. Q: What is the main bottleneck in many database workloads?

A: Disk I/O / cache misses and poor access paths.

问：很多数据库工作负载的主要瓶颈是什么？

答：磁盘 I/O / 缓存未命中以及糟糕的访问路径。

2. Q: What does a hypervisor do?

A: Runs multiple isolated VMs on one hardware host.

问：Hypervisor 的作用是什么？

答：在一台物理机上运行多个隔离的虚拟机。

3. Q: SaaS vs PaaS vs IaaS in one line?

A: You manage least → most as you go from SaaS→PaaS→IaaS.

问：一句话区分 SaaS/PaaS/IaaS？

答：从 SaaS→PaaS→IaaS，你管理的内容从少到多。

4. Q: Why do we create a WBS?

A: To decompose scope into deliverable work packages for estimating and tracking.

问：为什么要做 WBS？

答：把范围分解成可估算、可跟踪的工作包。

5. Q: What is a sprint retrospective for?

A: Inspect and adapt: improve process and teamwork for the next sprint.

问：Sprint 回顾的目的？

答：检视与改进：提升流程与协作，为下一次迭代变得更好。

# SEPM_Week_3_Lectorial.pdf

Source: SEProjectManagement/PDF/SEPM_Week_3_Lectorial.pdf

## Key excerpts (for grounding) / 关键摘录（用于对齐原文）

===== Page 1 =====

Dr Maria Spichkova

Senior Lecturer in Software Engineering

Week 3: Lectorial

ISYS 1108 / 3474

Software Engineering

Project Management

===== Page 2 =====

Acknowledgement of Country

RMIT University acknowledges the people of the

Woi wurrung and Boon wurrung language groups of

the eastern Kulin Nation on whose unceded lands

we conduct the business of the University.

RMIT University respectfully acknowledges their

Ancestors and Elders, past and present.

RMIT also acknowledges the Traditional Custodians

and their Ancestors of the lands and waters across

Australia where we conduct our business.

2

===== Page 3 =====

Classes and Deadlines

Week

1

Week

2

Week

3

Week 4 Week

5

Week

6

Week

7

Week 8 Week 9 Week

10

Week 11 Week 12

Lectorials

Workshops Team

work

Team

work

A1: SE

Challenge

Friday:

Challenge 1

10%

Friday:

Challenge 2

10%

Friday:

Challenge 3

10%

A2: Team-

based

assignment

Due on

Friday:

30%

A3:

Individual

Assignment

Due on Friday:

40%

Mid-semester break is between Weeks 5 and 6

Team-based

assignment

activities

===== Page 4 =====

Our plan for this session

SE Challenge 1: next Friday (Week 4)

User Story Cards and Acceptance Criteria

Recap quiz: agile vs Scrum, Scrum roles

and artefacts

DoD vs Acceptance Criteria

… more exercises on User Story Cards

4

+ any questions you

have on related

material ☺

===== Page 5 =====

SE Challenge: Friday of Week 4

10% of the final grade

This challenge will be provided as a Canvas quiz, available to you within 24h,

from 12:00am till 11:59pm, on the corresponding date .

You will be examined on the course material presented and discussed on

Weeks 1 – 3, especially focusing on the  following topics:  Work Breakdown

Structure, Vision & Scope document, Project Charter .

5

===== Page 6 =====

SE Challenge: 27 March (Friday of Week …

## Teaching notes / 教学笔记

### Detected themes / 识别到的主题

EN: Indexing and query performance

中文：索引与查询性能

EN: Work Breakdown Structure (WBS)

中文：工作分解结构（WBS）

EN: Agile sprint planning & retrospectives

中文：敏捷迭代计划与回顾

EN: Project artifacts: vision/scope/charter

中文：项目工件：愿景/范围/章程

### Concept (what it is) / 概念（是什么）

EN: Project management in software is about delivering value under constraints. Artifacts like charter, vision/scope, and WBS make work visible and negotiable.

中文：软件项目管理是在约束下交付价值。项目章程、愿景/范围、WBS 等工件让工作“可见、可谈判、可追踪”。

## Flashcards (Q&A) / 闪卡（问答）

1. Q: What is the main bottleneck in many database workloads?

A: Disk I/O / cache misses and poor access paths.

问：很多数据库工作负载的主要瓶颈是什么？

答：磁盘 I/O / 缓存未命中以及糟糕的访问路径。

2. Q: What does a hypervisor do?

A: Runs multiple isolated VMs on one hardware host.

问：Hypervisor 的作用是什么？

答：在一台物理机上运行多个隔离的虚拟机。

3. Q: SaaS vs PaaS vs IaaS in one line?

A: You manage least → most as you go from SaaS→PaaS→IaaS.

问：一句话区分 SaaS/PaaS/IaaS？

答：从 SaaS→PaaS→IaaS，你管理的内容从少到多。

4. Q: Why do we create a WBS?

A: To decompose scope into deliverable work packages for estimating and tracking.

问：为什么要做 WBS？

答：把范围分解成可估算、可跟踪的工作包。

5. Q: What is a sprint retrospective for?

A: Inspect and adapt: improve process and teamwork for the next sprint.

问：Sprint 回顾的目的？

答：检视与改进：提升流程与协作，为下一次迭代变得更好。

# SEPM_Week_3_Workshop.pdf

Source: SEProjectManagement/PDF/SEPM_Week_3_Workshop.pdf

## Key excerpts (for grounding) / 关键摘录（用于对齐原文）

===== Page 1 =====

Dr Maria Spichkova

Senior Lecturer in Software Engineering

ISYS 1108 / 3474

Software Engineering

Project Management

Week 3: Workshop

===== Page 2 =====

Acknowledgement of Country

RMIT University acknowledges the people of the

Woi wurrung and Boon wurrung language groups of

the eastern Kulin Nation on whose unceded lands

we conduct the business of the University.

RMIT University respectfully acknowledges their

Ancestors and Elders, past and present.

RMIT also acknowledges the Traditional Custodians

and their Ancestors of the lands and waters across

Australia where we conduct our business.

2

===== Page 3 =====

Our plan for

this session

Recap: V&S and PC

Victoria Farms Scenario – drafts

of Product backlog parts, creating

a full product backlog

Sample for  SE Challenge 1

3

===== Page 4 =====

Please use this link to join EdForum

using your RMIT student email address

https://edstem.org/au/join/6tzstn

4

If you are an exchange student or

have RMIT Vietnam student email address,

please send an email to Dr Maria Spichkova

(maria.spichkova@rmit.edu.au)

to be added to the EdForum manually.

===== Page 5 =====

Project Charter (PMBOK)

1. Purpose *

2. Objectives *

3. Overview *

4. Schedules *

5. Resource requirements

6. Personnel and stakeholders *

7. Evaluation methods

8. Risk management *

Vision & Scope document:

1. Business Requirements

1) Background

2) Business Opportunity

3) Business Objectives and Success Criteria

4) Business Assumptions and Dependencies

5) Business Risks

2. Vision of the Solution

1) Vision Statement

2) Major Features

3. Scope and Limitations

1) Scope of Initial and Subsequent Releases

2) Limitations and Exclusions

4. Business Context

1) Stakeholder Profiles

2) Project Priorities

3) Operating Environment

Recap: We always use only one of these d…

## Teaching notes / 教学笔记

### Detected themes / 识别到的主题

EN: Project artifacts: vision/scope/charter

中文：项目工件：愿景/范围/章程

### Concept (what it is) / 概念（是什么）

EN: Project management in software is about delivering value under constraints. Artifacts like charter, vision/scope, and WBS make work visible and negotiable.

中文：软件项目管理是在约束下交付价值。项目章程、愿景/范围、WBS 等工件让工作“可见、可谈判、可追踪”。

## Flashcards (Q&A) / 闪卡（问答）

1. Q: What is the main bottleneck in many database workloads?

A: Disk I/O / cache misses and poor access paths.

问：很多数据库工作负载的主要瓶颈是什么？

答：磁盘 I/O / 缓存未命中以及糟糕的访问路径。

2. Q: What does a hypervisor do?

A: Runs multiple isolated VMs on one hardware host.

问：Hypervisor 的作用是什么？

答：在一台物理机上运行多个隔离的虚拟机。

3. Q: SaaS vs PaaS vs IaaS in one line?

A: You manage least → most as you go from SaaS→PaaS→IaaS.

问：一句话区分 SaaS/PaaS/IaaS？

答：从 SaaS→PaaS→IaaS，你管理的内容从少到多。

4. Q: Why do we create a WBS?

A: To decompose scope into deliverable work packages for estimating and tracking.

问：为什么要做 WBS？

答：把范围分解成可估算、可跟踪的工作包。

5. Q: What is a sprint retrospective for?

A: Inspect and adapt: improve process and teamwork for the next sprint.

问：Sprint 回顾的目的？

答：检视与改进：提升流程与协作，为下一次迭代变得更好。

# SEPM_Week_4_Lectorial.pdf

Source: SEProjectManagement/PDF/SEPM_Week_4_Lectorial.pdf

## Key excerpts (for grounding) / 关键摘录（用于对齐原文）

===== Page 1 =====

Dr Maria Spichkova

Senior Lecturer in Software Engineering

Week 4: Lectorial

ISYS 1108 / 3474

Software Engineering

Project Management

===== Page 2 =====

Acknowledgement of Country

RMIT University acknowledges the people of the

Woi wurrung and Boon wurrung language groups of

the eastern Kulin Nation on whose unceded lands

we conduct the business of the University.

RMIT University respectfully acknowledges their

Ancestors and Elders, past and present.

RMIT also acknowledges the Traditional Custodians

and their Ancestors of the lands and waters across

Australia where we conduct our business.

2

===== Page 3 =====

Classes and Deadlines

Week

1

Week

2

Week

3

Week 4 Week

5

Week

6

Week

7

Week 8 Week 9 Week

10

Week 11 Week 12

Lectorials

Workshops Team

work

Team

work

A1: SE

Challenge

Friday:

Challenge 1

10%

Friday:

Challenge 2

10%

Friday:

Challenge 3

10%

A2: Team-

based

assignment

Due on

Friday:

30%

A3:

Individual

Assignment

Due on Friday:

40%

Mid-semester break is between Weeks 5 and 6

Team-based

assignment

activities

===== Page 4 =====

Our plan for this session

Agile planning

Sprint 0

Agile time estimation

Scrum process (Scrum meetings)

4

+ any questions you

have on related

material ☺

===== Page 5 =====

Agile

Planning

===== Page 6 =====

Planning: When?

Traditional, plan-driven project management

approaches typically attempt to do more of the

planning prior to the start of the project

Agile project management approaches

typically defers planning decisions to “the last

responsible moment”:

Rolling Wave Planning

▪ You typically start with a high-level plan that is sufficient for defining at least

the vision, scope, and objectives as defined in the project charter.

▪ The details of the plan and the requirements are further elaborated as the

project progresses – to…

## Teaching notes / 教学笔记

### Detected themes / 识别到的主题

EN: Work Breakdown Structure (WBS)

中文：工作分解结构（WBS）

EN: Agile sprint planning & retrospectives

中文：敏捷迭代计划与回顾

EN: Project artifacts: vision/scope/charter

中文：项目工件：愿景/范围/章程

### Concept (what it is) / 概念（是什么）

EN: Project management in software is about delivering value under constraints. Artifacts like charter, vision/scope, and WBS make work visible and negotiable.

中文：软件项目管理是在约束下交付价值。项目章程、愿景/范围、WBS 等工件让工作“可见、可谈判、可追踪”。

## Flashcards (Q&A) / 闪卡（问答）

1. Q: What is the main bottleneck in many database workloads?

A: Disk I/O / cache misses and poor access paths.

问：很多数据库工作负载的主要瓶颈是什么？

答：磁盘 I/O / 缓存未命中以及糟糕的访问路径。

2. Q: What does a hypervisor do?

A: Runs multiple isolated VMs on one hardware host.

问：Hypervisor 的作用是什么？

答：在一台物理机上运行多个隔离的虚拟机。

3. Q: SaaS vs PaaS vs IaaS in one line?

A: You manage least → most as you go from SaaS→PaaS→IaaS.

问：一句话区分 SaaS/PaaS/IaaS？

答：从 SaaS→PaaS→IaaS，你管理的内容从少到多。

4. Q: Why do we create a WBS?

A: To decompose scope into deliverable work packages for estimating and tracking.

问：为什么要做 WBS？

答：把范围分解成可估算、可跟踪的工作包。

5. Q: What is a sprint retrospective for?

A: Inspect and adapt: improve process and teamwork for the next sprint.

问：Sprint 回顾的目的？

答：检视与改进：提升流程与协作，为下一次迭代变得更好。

# SEPM_Week_4_Workshop.pdf

Source: SEProjectManagement/PDF/SEPM_Week_4_Workshop.pdf

## Key excerpts (for grounding) / 关键摘录（用于对齐原文）

===== Page 1 =====

Dr Maria Spichkova

Senior Lecturer in Software Engineering

ISYS 1108 / 3474

Software Engineering

Project Management

Week 4: Workshop

===== Page 2 =====

Acknowledgement of Country

RMIT University acknowledges the people of the

Woi wurrung and Boon wurrung language groups of

the eastern Kulin Nation on whose unceded lands

we conduct the business of the University.

RMIT University respectfully acknowledges their

Ancestors and Elders, past and present.

RMIT also acknowledges the Traditional Custodians

and their Ancestors of the lands and waters across

Australia where we conduct our business.

2

===== Page 3 =====

Our plan for

this session

Product backlog for the Hospital

System Scenario

Acceptance criteria

Second Sample for  SE Challenge 1

Check: Do you have a team?

3

===== Page 4 =====

Hospital System scenario

This week focus on the following case study:

Hospital case study, see

SEPM_Week_4_Hospital_scenario.pdf

in Modules → Week 4 - Lectorials and Workshops

A team created a draft of the Product Backlog for the

above product, but it contains mistakes – our next

activity will focus on analysing and fixing them.

For this analysis and correction we need to know the

scenario.

Then we will go through the product backlog

together, step by step using the checklist.

Note: a similar type of

analysis will be required

in one of the tasks of

your Assignment 3

(On-demand interview)

===== Page 5 =====

Detailed checklist to analyse the product backlog

1. Are the PBI IDs unique?

2. Do the PBI IDs have a reasonable format?

3. Do PBI have a correct user story format (As a… I want to …

so that …)?

4. Are the items in the product backlog presented in a correct

order?

5. Are the priorities correct wrt. the scenario?

6. Are the numbers of story points allocated to each PBI

rea…

## Teaching notes / 教学笔记

### Detected themes / 识别到的主题

EN: Project artifacts: vision/scope/charter

中文：项目工件：愿景/范围/章程

### Concept (what it is) / 概念（是什么）

EN: Project management in software is about delivering value under constraints. Artifacts like charter, vision/scope, and WBS make work visible and negotiable.

中文：软件项目管理是在约束下交付价值。项目章程、愿景/范围、WBS 等工件让工作“可见、可谈判、可追踪”。

## Flashcards (Q&A) / 闪卡（问答）

1. Q: What is the main bottleneck in many database workloads?

A: Disk I/O / cache misses and poor access paths.

问：很多数据库工作负载的主要瓶颈是什么？

答：磁盘 I/O / 缓存未命中以及糟糕的访问路径。

2. Q: What does a hypervisor do?

A: Runs multiple isolated VMs on one hardware host.

问：Hypervisor 的作用是什么？

答：在一台物理机上运行多个隔离的虚拟机。

3. Q: SaaS vs PaaS vs IaaS in one line?

A: You manage least → most as you go from SaaS→PaaS→IaaS.

问：一句话区分 SaaS/PaaS/IaaS？

答：从 SaaS→PaaS→IaaS，你管理的内容从少到多。

4. Q: Why do we create a WBS?

A: To decompose scope into deliverable work packages for estimating and tracking.

问：为什么要做 WBS？

答：把范围分解成可估算、可跟踪的工作包。

5. Q: What is a sprint retrospective for?

A: Inspect and adapt: improve process and teamwork for the next sprint.

问：Sprint 回顾的目的？

答：检视与改进：提升流程与协作，为下一次迭代变得更好。

# SEPM_Week_5_Lectorial.pdf

Source: SEProjectManagement/PDF/SEPM_Week_5_Lectorial.pdf

## Key excerpts (for grounding) / 关键摘录（用于对齐原文）

===== Page 1 =====

Dr Maria Spichkova

Senior Lecturer in Software Engineering

Week 5: Lectorial

ISYS 1108 / 3474

Software Engineering

Project Management

===== Page 2 =====

Acknowledgement of Country

RMIT University acknowledges the people of the

Woi wurrung and Boon wurrung language groups of

the eastern Kulin Nation on whose unceded lands

we conduct the business of the University.

RMIT University respectfully acknowledges their

Ancestors and Elders, past and present.

RMIT also acknowledges the Traditional Custodians

and their Ancestors of the lands and waters across

Australia where we conduct our business.

2

===== Page 3 =====

Classes and Deadlines

Week

1

Week

2

Week

3

Week 4 Week

5

Week

6

Week

7

Week 8 Week 9 Week

10

Week 11 Week 12

Lectorials

Workshops Team

work

Team

work

A1: SE

Challenge

Friday:

Challenge 1

10%

Friday:

Challenge 2

10%

Friday:

Challenge 3

10%

A2: Team-

based

assignment

Due on

Friday:

30%

A3:

Individual

Assignment

Due on Friday:

40%

Mid-semester break is between Weeks 5 and 6

Team-based

assignment

activities

===== Page 4 =====

A2: Team-based Assignment

Simulated Scrum Project: 30%

You team will be provided with scenarios, for which you will need to

create Scrum artefacts (product backlog, sprint backlog, notes, etc.)

Assignments are team-based,

unless you have

corresponding ELP

The teams will be formed by tutors during the workshop sessions.

Typical size of a team: 4-5 students enrolled in the same workshop class.

The core work will be done in Workshop sessions 6+7, under the

observation of the tutor.

===== Page 5 =====

Please check the marking criteria

(below you can see the first 2 criteria)

===== Page 6 =====

Our plan for this session

Information radiator – “there can be only one!”

Sprint backlogs – exercises

How to plan a (development) sprint? Wha…

## Teaching notes / 教学笔记

### Detected themes / 识别到的主题

EN: Agile sprint planning & retrospectives

中文：敏捷迭代计划与回顾

EN: Project artifacts: vision/scope/charter

中文：项目工件：愿景/范围/章程

### Concept (what it is) / 概念（是什么）

EN: Project management in software is about delivering value under constraints. Artifacts like charter, vision/scope, and WBS make work visible and negotiable.

中文：软件项目管理是在约束下交付价值。项目章程、愿景/范围、WBS 等工件让工作“可见、可谈判、可追踪”。

## Flashcards (Q&A) / 闪卡（问答）

1. Q: What is the main bottleneck in many database workloads?

A: Disk I/O / cache misses and poor access paths.

问：很多数据库工作负载的主要瓶颈是什么？

答：磁盘 I/O / 缓存未命中以及糟糕的访问路径。

2. Q: What does a hypervisor do?

A: Runs multiple isolated VMs on one hardware host.

问：Hypervisor 的作用是什么？

答：在一台物理机上运行多个隔离的虚拟机。

3. Q: SaaS vs PaaS vs IaaS in one line?

A: You manage least → most as you go from SaaS→PaaS→IaaS.

问：一句话区分 SaaS/PaaS/IaaS？

答：从 SaaS→PaaS→IaaS，你管理的内容从少到多。

4. Q: Why do we create a WBS?

A: To decompose scope into deliverable work packages for estimating and tracking.

问：为什么要做 WBS？

答：把范围分解成可估算、可跟踪的工作包。

5. Q: What is a sprint retrospective for?

A: Inspect and adapt: improve process and teamwork for the next sprint.

问：Sprint 回顾的目的？

答：检视与改进：提升流程与协作，为下一次迭代变得更好。

# SEPM_Week_5_Workshop.pdf

Source: SEProjectManagement/PDF/SEPM_Week_5_Workshop.pdf

## Key excerpts (for grounding) / 关键摘录（用于对齐原文）

===== Page 1 =====

Dr Maria Spichkova

Senior Lecturer in Software Engineering

ISYS 1108 / 3474

Software Engineering

Project Management

Week 5: Workshop

===== Page 2 =====

Acknowledgement of Country

RMIT University acknowledges the people of the

Woi wurrung and Boon wurrung language groups of

the eastern Kulin Nation on whose unceded lands

we conduct the business of the University.

RMIT University respectfully acknowledges their

Ancestors and Elders, past and present.

RMIT also acknowledges the Traditional Custodians

and their Ancestors of the lands and waters across

Australia where we conduct our business.

2

===== Page 3 =====

Our plan for

this session

Sprint Planning Notes

Sprint Retro Notes

Trello Retro board

Discussion on the results of SE

Challenge 1

Discussion on T eam-based

assignment

3

===== Page 4 =====

Activity 1: Sprint Planning Notes and

Sprint Retro Notes – general discussion

Discuss with the tutor the following questions:

• Who should create these notes and when?

• How much time this work should take?

• How many pages you typically need to write?

Duration: approx. 10  minutes

===== Page 5 =====

Sprint Planning Notes

Sprint Retro Notes

Who should create them and when:

The notes have to be written by the Scrum Master during

the corresponding meeting.

How much time this work should take: No extra time on

top of the meeting time, you have to create them during the

meeting (scribe the core points of the discussion).

How many pages you typically need to write:

The notes should be short, max 2 pages.

Write short simple sentences, avoid having long

paragraphs. Keep only necessary details. Proof-read!

===== Page 6 =====

Sprint Planning Notes

1. Goal

What is the aim that you are trying to achieve by running this sprint?

2. Duration of the sprint

2 weeks

3. What is th…

## Teaching notes / 教学笔记

### Detected themes / 识别到的主题

EN: Agile sprint planning & retrospectives

中文：敏捷迭代计划与回顾

EN: Project artifacts: vision/scope/charter

中文：项目工件：愿景/范围/章程

### Concept (what it is) / 概念（是什么）

EN: Project management in software is about delivering value under constraints. Artifacts like charter, vision/scope, and WBS make work visible and negotiable.

中文：软件项目管理是在约束下交付价值。项目章程、愿景/范围、WBS 等工件让工作“可见、可谈判、可追踪”。

## Flashcards (Q&A) / 闪卡（问答）

1. Q: What is the main bottleneck in many database workloads?

A: Disk I/O / cache misses and poor access paths.

问：很多数据库工作负载的主要瓶颈是什么？

答：磁盘 I/O / 缓存未命中以及糟糕的访问路径。

2. Q: What does a hypervisor do?

A: Runs multiple isolated VMs on one hardware host.

问：Hypervisor 的作用是什么？

答：在一台物理机上运行多个隔离的虚拟机。

3. Q: SaaS vs PaaS vs IaaS in one line?

A: You manage least → most as you go from SaaS→PaaS→IaaS.

问：一句话区分 SaaS/PaaS/IaaS？

答：从 SaaS→PaaS→IaaS，你管理的内容从少到多。

4. Q: Why do we create a WBS?

A: To decompose scope into deliverable work packages for estimating and tracking.

问：为什么要做 WBS？

答：把范围分解成可估算、可跟踪的工作包。

5. Q: What is a sprint retrospective for?

A: Inspect and adapt: improve process and teamwork for the next sprint.

问：Sprint 回顾的目的？

答：检视与改进：提升流程与协作，为下一次迭代变得更好。

# SEPM_Week_6_Lectorial.pdf

Source: SEProjectManagement/PDF/SEPM_Week_6_Lectorial.pdf

## Key excerpts (for grounding) / 关键摘录（用于对齐原文）

===== Page 1 =====

Dr Maria Spichkova

Senior Lecturer in Software Engineering

Week 6: Lectorial

ISYS 1108/ 3474

Software Engineering

Project Management

===== Page 2 =====

Acknowledgement of Country

RMIT University acknowledges the people of the

Woi wurrung and Boon wurrung language groups of

the eastern Kulin Nation on whose unceded lands

we conduct the business of the University.

RMIT University respectfully acknowledges their

Ancestors and Elders, past and present.

RMIT also acknowledges the Traditional Custodians

and their Ancestors of the lands and waters across

Australia where we conduct our business.

2

===== Page 3 =====

Classes and Deadlines

Week

1

Week

2

Week

3

Week 4 Week

5

Week

6

Week

7

Week 8 Week 9 Week

10

Week 11 Week 12

Lectorials

Workshops Team

work

Team

work

A1: SE

Challenge

Friday:

Challenge 1

10%

Friday:

Challenge 2

10%

Friday:

Challenge 3

10%

A2: Team-

based

assignment

Due on

Friday:

30%

A3:

Individual

Assignment

Due on Friday:

40%

Mid-semester break is between Weeks 5 and 6

Team-based

assignment

activities

===== Page 4 =====

A2: Team-based Assignment

Simulated Scrum Project: 30%

You team will be provided with scenarios, for which you will need to

create Scrum artefacts (product backlog, sprint backlog, notes, etc.)

Assignments are team-based,

unless you have

corresponding ELP

The teams will be formed by tutors during the workshop sessions.

Typical size of a team: 4-5 students enrolled in the same workshop class.

The core work will be done in Workshop sessions 6+7, under the

observation of the tutor.

===== Page 5 =====

Please check the marking criteria

(below you can see the first 2 criteria)

===== Page 6 =====

Our plan for this session

Lean: Detailed discussion

Kanban methodology

Assignments: Can we use Val or ChatGPT?

Challenges of teamwork

6

+ an…

## Teaching notes / 教学笔记

### Detected themes / 识别到的主题

EN: Agile sprint planning & retrospectives

中文：敏捷迭代计划与回顾

EN: Project artifacts: vision/scope/charter

中文：项目工件：愿景/范围/章程

### Concept (what it is) / 概念（是什么）

EN: Project management in software is about delivering value under constraints. Artifacts like charter, vision/scope, and WBS make work visible and negotiable.

中文：软件项目管理是在约束下交付价值。项目章程、愿景/范围、WBS 等工件让工作“可见、可谈判、可追踪”。

## Flashcards (Q&A) / 闪卡（问答）

1. Q: What is the main bottleneck in many database workloads?

A: Disk I/O / cache misses and poor access paths.

问：很多数据库工作负载的主要瓶颈是什么？

答：磁盘 I/O / 缓存未命中以及糟糕的访问路径。

2. Q: What does a hypervisor do?

A: Runs multiple isolated VMs on one hardware host.

问：Hypervisor 的作用是什么？

答：在一台物理机上运行多个隔离的虚拟机。

3. Q: SaaS vs PaaS vs IaaS in one line?

A: You manage least → most as you go from SaaS→PaaS→IaaS.

问：一句话区分 SaaS/PaaS/IaaS？

答：从 SaaS→PaaS→IaaS，你管理的内容从少到多。

4. Q: Why do we create a WBS?

A: To decompose scope into deliverable work packages for estimating and tracking.

问：为什么要做 WBS？

答：把范围分解成可估算、可跟踪的工作包。

5. Q: What is a sprint retrospective for?

A: Inspect and adapt: improve process and teamwork for the next sprint.

问：Sprint 回顾的目的？

答：检视与改进：提升流程与协作，为下一次迭代变得更好。

# SEPM_Week_6_Workshop.pdf

Source: SEProjectManagement/PDF/SEPM_Week_6_Workshop.pdf

## Key excerpts (for grounding) / 关键摘录（用于对齐原文）

===== Page 1 =====

Dr Maria Spichkova

Senior Lecturer in Software Engineering

ISYS 1108 / 3474

Software Engineering

Project Management

Week 6: Workshop

===== Page 2 =====

Acknowledgement of Country

RMIT University acknowledges the people of the

Woi wurrung and Boon wurrung language groups of

the eastern Kulin Nation on whose unceded lands

we conduct the business of the University.

RMIT University respectfully acknowledges their

Ancestors and Elders, past and present.

RMIT also acknowledges the Traditional Custodians

and their Ancestors of the lands and waters across

Australia where we conduct our business.

2

===== Page 3 =====

Our plan for

this session

Agile estimates in story points

Trello board

Jira Board

T eam-based Assignment:

Discussion

3

You will need to create

Trello or Jira board in your

Team-based assignment.

===== Page 4 =====

Reminder: Please check the marking criteria for A2

(below you can see the first 2 criteria)

===== Page 5 =====

5

1

5

1

1

1

5

1

0.5

1

3

1

0.5

What about

other

(below)

variants of

effort

allocation?

Activity 1: Agile estimates – Efforts in story points

Let’s answer the following questions of the checklist and discuss

required changes: Are the Efforts reasonable wrt. the PBIs?

Duration: approx.

10  minutes

===== Page 6 =====

Activity 2: Product backlog – PBI Efforts

Open the document we discussed in Week 4

Workshop  SEPM_Week_4_PB_WithMistakes.pdf

in Modules → Week 4 - Lectorials and Workshops

Let’s answer the following questions of the checklist

and discuss required changes:

• Are the Efforts reasonable wrt. the PBIs?

• Is the syntax of efforts correct (Fibonacci

numbers are used)?

Duration: approx. 10 minutes

===== Page 7 =====

Let’s create now a general structure (columns) of a

Trello board for Scrum: Go to https://trello.com/home ,

regi…

## Teaching notes / 教学笔记

### Detected themes / 识别到的主题

EN: Agile sprint planning & retrospectives

中文：敏捷迭代计划与回顾

EN: Project artifacts: vision/scope/charter

中文：项目工件：愿景/范围/章程

### Concept (what it is) / 概念（是什么）

EN: Project management in software is about delivering value under constraints. Artifacts like charter, vision/scope, and WBS make work visible and negotiable.

中文：软件项目管理是在约束下交付价值。项目章程、愿景/范围、WBS 等工件让工作“可见、可谈判、可追踪”。

## Flashcards (Q&A) / 闪卡（问答）

1. Q: What is the main bottleneck in many database workloads?

A: Disk I/O / cache misses and poor access paths.

问：很多数据库工作负载的主要瓶颈是什么？

答：磁盘 I/O / 缓存未命中以及糟糕的访问路径。

2. Q: What does a hypervisor do?

A: Runs multiple isolated VMs on one hardware host.

问：Hypervisor 的作用是什么？

答：在一台物理机上运行多个隔离的虚拟机。

3. Q: SaaS vs PaaS vs IaaS in one line?

A: You manage least → most as you go from SaaS→PaaS→IaaS.

问：一句话区分 SaaS/PaaS/IaaS？

答：从 SaaS→PaaS→IaaS，你管理的内容从少到多。

4. Q: Why do we create a WBS?

A: To decompose scope into deliverable work packages for estimating and tracking.

问：为什么要做 WBS？

答：把范围分解成可估算、可跟踪的工作包。

5. Q: What is a sprint retrospective for?

A: Inspect and adapt: improve process and teamwork for the next sprint.

问：Sprint 回顾的目的？

答：检视与改进：提升流程与协作，为下一次迭代变得更好。

# SprintPlanningNotes_OPM_Sprint1 version 2.pdf

Source: SEProjectManagement/PDF/SprintPlanningNotes_OPM_Sprint1 version 2.pdf

## Key excerpts (for grounding) / 关键摘录（用于对齐原文）

===== Page 1 =====

SPRINT PLANNING NOTES DATE OF THE MEETING: 6 MARCH 2023    Project: OPM (Online Patient Management) Team: X1   Attended Absent Scrum Master Severus Snape  Product Owner Dr Strange  Development Team Harry Potter, Hermione Granger, Neville Longbottom, Luna Lovegood, Draco Malfoy Ron Weasley Customers (optional)    Sprint duration Sprint # Start Day End Day Total Working Days Expected capacity Expected Velocity 2 weeks 1 6 March 2023 17 March 2023 9 85% 27 story points  Monday 13 March is a public holiday in Victoria (Labour Day). Ron is on sick leave and expects to return only next sprint.  1. Team’s goal (vision) for this sprint The aim of this sprint is to create the first shippable product increment that covers the basic functionality on patient management. The following features will be implemented as the basic functionality on patient management: 1. Login features of all type (PBI 3) 2. Patient registration (PBI 1) 3. Patient search (PBI 24) 4. Patient record modification (PBI 8) 5. Adding information to patient record (PBI 12) These features will allow to demonstrate to the end-users how this part of the tool might be applied, and the Product Owner requested to implement the above functionalities.   2. Scope of the sprint: Estimation PBI 3: As an authorised user, I want to log into system so that I can gain authorisation. 3 story points – the implementation of this functionality will be easy, but we will need to create the corresponding data base tables first, which will also take some time (we are going to start from this PBI).

===== Page 2 =====

SPRINT PLANNING NOTES DATE OF THE MEETING: 6 MARCH 2023    PBI 1: As an admin, I want to register new patients so that there is a record of them in the system. 13 story points – we will need to implement…

## Teaching notes / 教学笔记

### Detected themes / 识别到的主题

EN: Agile sprint planning & retrospectives

中文：敏捷迭代计划与回顾

EN: Project artifacts: vision/scope/charter

中文：项目工件：愿景/范围/章程

### Concept (what it is) / 概念（是什么）

EN: Project management in software is about delivering value under constraints. Artifacts like charter, vision/scope, and WBS make work visible and negotiable.

中文：软件项目管理是在约束下交付价值。项目章程、愿景/范围、WBS 等工件让工作“可见、可谈判、可追踪”。

## Flashcards (Q&A) / 闪卡（问答）

1. Q: What is the main bottleneck in many database workloads?

A: Disk I/O / cache misses and poor access paths.

问：很多数据库工作负载的主要瓶颈是什么？

答：磁盘 I/O / 缓存未命中以及糟糕的访问路径。

2. Q: What does a hypervisor do?

A: Runs multiple isolated VMs on one hardware host.

问：Hypervisor 的作用是什么？

答：在一台物理机上运行多个隔离的虚拟机。

3. Q: SaaS vs PaaS vs IaaS in one line?

A: You manage least → most as you go from SaaS→PaaS→IaaS.

问：一句话区分 SaaS/PaaS/IaaS？

答：从 SaaS→PaaS→IaaS，你管理的内容从少到多。

4. Q: Why do we create a WBS?

A: To decompose scope into deliverable work packages for estimating and tracking.

问：为什么要做 WBS？

答：把范围分解成可估算、可跟踪的工作包。

5. Q: What is a sprint retrospective for?

A: Inspect and adapt: improve process and teamwork for the next sprint.

问：Sprint 回顾的目的？

答：检视与改进：提升流程与协作，为下一次迭代变得更好。

# SprintPlanningNotes_OPM_Sprint1.pdf

Source: SEProjectManagement/PDF/SprintPlanningNotes_OPM_Sprint1.pdf

## Key excerpts (for grounding) / 关键摘录（用于对齐原文）

===== Page 1 =====

SPRINT PLANNING NOTES DATE OF THE MEETING: 27 FEBRUARY 2023    Project: OPM (Online Patient Management) Team: X1   Attended Absent Scrum Master Severus Snape  Product Owner Dr Strange  Development Team Harry Potter, Ron Weasley, Hermione Granger, Neville Longbottom, Luna Lovegood, Draco Malfoy

Customers (optional)    Sprint duration Sprint # Start Day End Day Total Working Days Expected capacity Expected Velocity 2 weeks 1 27 February 2023 10 March 2023 10 100% 27 story points   1. Team’s goal (vision) for this sprint The aim of this sprint is to create the first shippable product increment that covers the basic functionality on patient management. The following features will be implemented as the basic functionality on patient management: 1. Login features of all type (PBI 3) 2. Patient registration (PBI 1) 3. Patient search (PBI 24) 4. Patient record modification (PBI 8) 5. Adding information to patient record (PBI 12) These features will allow to demonstrate to the end-users how this part of the tool might be applied, and the Product Owner requested to implement the above functionalities.   2. Scope of the sprint: Estimation PBI 3: As an authorised user, I want to log into system so that I can gain authorisation. 3 story points – the implementation of this functionality will be easy, but we will need to create the corresponding data base tables first, which will also take some time (we are going to start from this PBI).

===== Page 2 =====

SPRINT PLANNING NOTES DATE OF THE MEETING: 27 FEBRUARY 2023    PBI 1: As an admin, I want to register new patients so that there is a record of them in the system. 13 story points – we will need to implement the checks for input fields to avoid incorrect registration. PBI 24: As a doctor / nurse I want to search f…

## Teaching notes / 教学笔记

### Detected themes / 识别到的主题

EN: Agile sprint planning & retrospectives

中文：敏捷迭代计划与回顾

EN: Project artifacts: vision/scope/charter

中文：项目工件：愿景/范围/章程

### Concept (what it is) / 概念（是什么）

EN: Project management in software is about delivering value under constraints. Artifacts like charter, vision/scope, and WBS make work visible and negotiable.

中文：软件项目管理是在约束下交付价值。项目章程、愿景/范围、WBS 等工件让工作“可见、可谈判、可追踪”。

## Flashcards (Q&A) / 闪卡（问答）

1. Q: What is the main bottleneck in many database workloads?

A: Disk I/O / cache misses and poor access paths.

问：很多数据库工作负载的主要瓶颈是什么？

答：磁盘 I/O / 缓存未命中以及糟糕的访问路径。

2. Q: What does a hypervisor do?

A: Runs multiple isolated VMs on one hardware host.

问：Hypervisor 的作用是什么？

答：在一台物理机上运行多个隔离的虚拟机。

3. Q: SaaS vs PaaS vs IaaS in one line?

A: You manage least → most as you go from SaaS→PaaS→IaaS.

问：一句话区分 SaaS/PaaS/IaaS？

答：从 SaaS→PaaS→IaaS，你管理的内容从少到多。

4. Q: Why do we create a WBS?

A: To decompose scope into deliverable work packages for estimating and tracking.

问：为什么要做 WBS？

答：把范围分解成可估算、可跟踪的工作包。

5. Q: What is a sprint retrospective for?

A: Inspect and adapt: improve process and teamwork for the next sprint.

问：Sprint 回顾的目的？

答：检视与改进：提升流程与协作，为下一次迭代变得更好。

# SprintPlanningNotes_Sprint1_withMistakes.pdf

Source: SEProjectManagement/PDF/SprintPlanningNotes_Sprint1_withMistakes.pdf

## Key excerpts (for grounding) / 关键摘录（用于对齐原文）

===== Page 1 =====

SPRINT PLANNING NOTES DATE OF THE MEETING: 1 MARCH 2023

Project: OPM (Online Patient Management) Team: X1   Attended Absent Scrum Master Severus Snape  Product Owner Severus Snape  Development Team Harry Potter, Ron Weasley, Hermione Granger, Neville Longbottom, Luna Lovegood, Draco Malfoy

Customers (optional)    Sprint duration Sprint # Start Day End Day Total Working Days Expected capacity Expected Velocity 1.5 weeks 1 27 February 2023 10 March 2023 10 100% 27 story points   1. Team’s goal (vision) for this sprint The aim of this sprint is work well with the team members, to follow best coding practices and the Scrum methodology.  2. Scope of the sprint: Estimation • PBI 3:   3 story points  • PBI 1:   13 story points  • PBI 24: 5 story points • PBI 8:   3 story points  • PBI 12: 3 story points

## Teaching notes / 教学笔记

### Detected themes / 识别到的主题

EN: Agile sprint planning & retrospectives

中文：敏捷迭代计划与回顾

EN: Project artifacts: vision/scope/charter

中文：项目工件：愿景/范围/章程

### Concept (what it is) / 概念（是什么）

EN: Project management in software is about delivering value under constraints. Artifacts like charter, vision/scope, and WBS make work visible and negotiable.

中文：软件项目管理是在约束下交付价值。项目章程、愿景/范围、WBS 等工件让工作“可见、可谈判、可追踪”。

## Flashcards (Q&A) / 闪卡（问答）

1. Q: What is the main bottleneck in many database workloads?

A: Disk I/O / cache misses and poor access paths.

问：很多数据库工作负载的主要瓶颈是什么？

答：磁盘 I/O / 缓存未命中以及糟糕的访问路径。

2. Q: What does a hypervisor do?

A: Runs multiple isolated VMs on one hardware host.

问：Hypervisor 的作用是什么？

答：在一台物理机上运行多个隔离的虚拟机。

3. Q: SaaS vs PaaS vs IaaS in one line?

A: You manage least → most as you go from SaaS→PaaS→IaaS.

问：一句话区分 SaaS/PaaS/IaaS？

答：从 SaaS→PaaS→IaaS，你管理的内容从少到多。

4. Q: Why do we create a WBS?

A: To decompose scope into deliverable work packages for estimating and tracking.

问：为什么要做 WBS？

答：把范围分解成可估算、可跟踪的工作包。

5. Q: What is a sprint retrospective for?

A: Inspect and adapt: improve process and teamwork for the next sprint.

问：Sprint 回顾的目的？

答：检视与改进：提升流程与协作，为下一次迭代变得更好。

# SprintRetroNotes_Sprint1_OPM.pdf

Source: SEProjectManagement/PDF/SprintRetroNotes_Sprint1_OPM.pdf

## Key excerpts (for grounding) / 关键摘录（用于对齐原文）

===== Page 1 =====

SPRINT RETRO NOTES DATE OF THE MEETING:   10 MARCH 2022

Project: OPM (Online Patient Management)  Team: X1   Attended Absent Scrum Master Severus Snape  Development Team Harry Potter, Ron Weasley, Hermione Granger, Neville Longbottom, Luna Lovegood, Draco Malfoy

Sprint #: 1  1. What went well? We completed all PBIs planned for this sprint and were able to implement two extra PBI from the top of the product backlog. We were able to use Selenium for automated testing – this was our first time using it for a real project!  2. What went not so well? Estimation of the team’s capacity: we underestimated the team’s capacity. Demo: The demo at the Sprint review meeting was not so good, the customers understood only at the very end of the meeting what exactly is now fully completed. Also, the battery of the laptop on which we were planning to present became empty at the middle of demo.  3. Lessons learned Estimates: We can do more than 15 story points per sprint. Demo: We need to have a team-internal dry-run of the demo before the Sprint review meeting. We need to check whether the demo-laptop is charged and that we have a back-up laptop also prepared for demo. We haven’t done automated testing before, and we were surprised how much time we saved on regression testing. Things to Keep: Automated testing with Selenium Things to Change: We will plan for 25 story points as team’s velocity, plan team-internal dry-run of the demo, backups for demo.

## Teaching notes / 教学笔记

### Detected themes / 识别到的主题

EN: Agile sprint planning & retrospectives

中文：敏捷迭代计划与回顾

EN: Project artifacts: vision/scope/charter

中文：项目工件：愿景/范围/章程

### Concept (what it is) / 概念（是什么）

EN: Project management in software is about delivering value under constraints. Artifacts like charter, vision/scope, and WBS make work visible and negotiable.

中文：软件项目管理是在约束下交付价值。项目章程、愿景/范围、WBS 等工件让工作“可见、可谈判、可追踪”。

## Flashcards (Q&A) / 闪卡（问答）

1. Q: What is the main bottleneck in many database workloads?

A: Disk I/O / cache misses and poor access paths.

问：很多数据库工作负载的主要瓶颈是什么？

答：磁盘 I/O / 缓存未命中以及糟糕的访问路径。

2. Q: What does a hypervisor do?

A: Runs multiple isolated VMs on one hardware host.

问：Hypervisor 的作用是什么？

答：在一台物理机上运行多个隔离的虚拟机。

3. Q: SaaS vs PaaS vs IaaS in one line?

A: You manage least → most as you go from SaaS→PaaS→IaaS.

问：一句话区分 SaaS/PaaS/IaaS？

答：从 SaaS→PaaS→IaaS，你管理的内容从少到多。

4. Q: Why do we create a WBS?

A: To decompose scope into deliverable work packages for estimating and tracking.

问：为什么要做 WBS？

答：把范围分解成可估算、可跟踪的工作包。

5. Q: What is a sprint retrospective for?

A: Inspect and adapt: improve process and teamwork for the next sprint.

问：Sprint 回顾的目的？

答：检视与改进：提升流程与协作，为下一次迭代变得更好。

# SprintRetroNotes_Sprint1_withMistakes.pdf

Source: SEProjectManagement/PDF/SprintRetroNotes_Sprint1_withMistakes.pdf

## Key excerpts (for grounding) / 关键摘录（用于对齐原文）

===== Page 1 =====

SPRINT RETRO NOTES DATE OF THE MEETING:   7 MARCH 2022    Project: OPM (Online Patient Management)  Team: X1   Attended Absent Scrum Master Severus Snape  Development Team Harry Potter, Ron Weasley, Hermione Granger, Neville Longbottom, Luna Lovegood, Draco Malfoy

Product Owner Dr Strange  Customers Iron Man, Thor   Sprint #: 1  1. What went well? Scrum retro meetings have to be scheduled on a regular basis. They are scheduled for each sprint, after the Sprint Review meeting, to discuss what went well and what should be improved. The goal of Scrum retro meetings is similar to what is proposed in Kanban: continuous improvement of the development process. We would like to improve our team work and our process, so it is very important to us to conduct these meetings and to keep all the notes properly. This is an important meeting, and the whole team should attend it. We discuss “things that went well” because we would like to highlight that we should keep these things (or related ideas) while working on the future sprints. Draco was able partially rescue the Sprint Review meeting by explaining towards the end of the meeting (under the support of the Scrum Master) that the functionalities planned for this sprint were actually implemented – the demo made an impression that only front-end is implemented with stubs instead of back-end.  We were also lucky that there was no troll in the Moaning Myrtle’s bathroom, when Hermione went there to cry after the Sprint Review meeting.   2. What went not so well? Scrum retro meetings help us to reflect on what we need to do better in the upcoming sprints. Therefore, to achieve this goal, we have to analyse with the whole team what wasn’t good in this sprint. The core aim of this discussion is to identify what exactly …

## Teaching notes / 教学笔记

### Detected themes / 识别到的主题

EN: Agile sprint planning & retrospectives

中文：敏捷迭代计划与回顾

EN: Project artifacts: vision/scope/charter

中文：项目工件：愿景/范围/章程

### Concept (what it is) / 概念（是什么）

EN: Project management in software is about delivering value under constraints. Artifacts like charter, vision/scope, and WBS make work visible and negotiable.

中文：软件项目管理是在约束下交付价值。项目章程、愿景/范围、WBS 等工件让工作“可见、可谈判、可追踪”。

## Flashcards (Q&A) / 闪卡（问答）

1. Q: What is the main bottleneck in many database workloads?

A: Disk I/O / cache misses and poor access paths.

问：很多数据库工作负载的主要瓶颈是什么？

答：磁盘 I/O / 缓存未命中以及糟糕的访问路径。

2. Q: What does a hypervisor do?

A: Runs multiple isolated VMs on one hardware host.

问：Hypervisor 的作用是什么？

答：在一台物理机上运行多个隔离的虚拟机。

3. Q: SaaS vs PaaS vs IaaS in one line?

A: You manage least → most as you go from SaaS→PaaS→IaaS.

问：一句话区分 SaaS/PaaS/IaaS？

答：从 SaaS→PaaS→IaaS，你管理的内容从少到多。

4. Q: Why do we create a WBS?

A: To decompose scope into deliverable work packages for estimating and tracking.

问：为什么要做 WBS？

答：把范围分解成可估算、可跟踪的工作包。

5. Q: What is a sprint retrospective for?

A: Inspect and adapt: improve process and teamwork for the next sprint.

问：Sprint 回顾的目的？

答：检视与改进：提升流程与协作，为下一次迭代变得更好。

# Week_2_Project_Charter_LOS.pdf

Source: SEProjectManagement/PDF/Week_2_Project_Charter_LOS.pdf

## Key excerpts (for grounding) / 关键摘录（用于对齐原文）

===== Page 1 =====

Study adapted from Adapted from [K. Wiegers & J. Beatty. Software Requirements]

LUNCH ORDERING SYSTEM PROJECT CHARTER Version 1.0 29/07/2019       Authors: Hermione Granger

===== Page 2 =====

COS Project

Page 2 of 11 Study adapted from Adapted from [K. Wiegers & J. Beatty. Software Requirements]

DOCUMENT CONTROL  Version # Implemented By Revision Date Approved By Approval Date Reason

1.0 Hermione Granger 29/07/2019 Severus Snape 30/07/2019 Initial draft

===== Page 3 =====

COS Project

Page 3 of 11 Study adapted from Adapted from [K. Wiegers & J. Beatty. Software Requirements]

TABLE OF CONTENTS 1	PROJECT PURPOSE .............................................................................................................. 4	2	PROJECT OBJECTIVES ....................................................................................................... 4	2.1	Objectives and Scope ............................................................................................. 4	2.2	Major Deliverables .................................................................................................. 6	3	OVERVIEW .............................................................................................................................. 6	4	SCHEDULE .............................................................................................................................. 7	5	STAKEHOLDERS ................................................................................................................... 8	6	RISK MANAGEM…

## Teaching notes / 教学笔记

### Detected themes / 识别到的主题

EN: Work Breakdown Structure (WBS)

中文：工作分解结构（WBS）

EN: Project artifacts: vision/scope/charter

中文：项目工件：愿景/范围/章程

### Concept (what it is) / 概念（是什么）

EN: Project management in software is about delivering value under constraints. Artifacts like charter, vision/scope, and WBS make work visible and negotiable.

中文：软件项目管理是在约束下交付价值。项目章程、愿景/范围、WBS 等工件让工作“可见、可谈判、可追踪”。

## Flashcards (Q&A) / 闪卡（问答）

1. Q: What is the main bottleneck in many database workloads?

A: Disk I/O / cache misses and poor access paths.

问：很多数据库工作负载的主要瓶颈是什么？

答：磁盘 I/O / 缓存未命中以及糟糕的访问路径。

2. Q: What does a hypervisor do?

A: Runs multiple isolated VMs on one hardware host.

问：Hypervisor 的作用是什么？

答：在一台物理机上运行多个隔离的虚拟机。

3. Q: SaaS vs PaaS vs IaaS in one line?

A: You manage least → most as you go from SaaS→PaaS→IaaS.

问：一句话区分 SaaS/PaaS/IaaS？

答：从 SaaS→PaaS→IaaS，你管理的内容从少到多。

4. Q: Why do we create a WBS?

A: To decompose scope into deliverable work packages for estimating and tracking.

问：为什么要做 WBS？

答：把范围分解成可估算、可跟踪的工作包。

5. Q: What is a sprint retrospective for?

A: Inspect and adapt: improve process and teamwork for the next sprint.

问：Sprint 回顾的目的？

答：检视与改进：提升流程与协作，为下一次迭代变得更好。

# Week_2_VSdocument_LOS.pdf

Source: SEProjectManagement/PDF/Week_2_VSdocument_LOS.pdf

## Key excerpts (for grounding) / 关键摘录（用于对齐原文）

===== Page 1 =====

Vision & Scope Document

===== Page 2 =====

Vision & Scope © Karl E. Wiegers: Content

[Revision History] 1.Business Requirements1)Background2)Business Opportunity3)Business Objectives and Success Criteria 4)Business Assumptions and Dependencies 5)Business Risks2.Vision of the Solution1)Vision Statement2)Major Features3.Scope and Limitations1)Scope of Initial and Subsequent Releases 2)Limitations and Exclusions4.Business Context1)Stakeholder Profiles2)Project Priorities3)Operating Environment

Let’s discuss Vision & Scope using an example of Lunch Ordering System (LOS)

===== Page 3 =====

V&S: 1.1 BackgroundAdapted from [K. Wiegers& J. Beatty. Software Requirements]1.Business Requirements1)Background2)Business Opportunity3)Business Objectives and Success Criteria 4)Business Assumptions and Dependencies 5)Business Risks

Employees at the company spend an average of 65 minutes per day going to cafeteria to select, purchase, and eat lunch. About 20 minutes of this time is spent walking to and from cafeteria, selecting their meals, and paying by cash or credit card. When employees go for lunch to local restaurants, they spend an average of 90 minutes off-site. Some employees phone the cafeteria in advance to order a meal to be ready for them to pick up. Employees don’t always get the selections they want because cafeteria runs out of certain items. The cafeteria wastes a significant quantity of food that is not purchased and must be thrown away.

Example: Background for Lunch Ordering System (LOS)

===== Page 4 =====

1.Business Requirements1)Background2)Business Opportunity3)Business Objectives and Success Criteria 4)Business Assumptions and Dependencies 5)Business Risks

V&S: 1.2 Business Opportunity

Adapted from [K. Wiegers& J. Beatty. Software Requirements]

Ma…

## Teaching notes / 教学笔记

### Detected themes / 识别到的主题

EN: Project artifacts: vision/scope/charter

中文：项目工件：愿景/范围/章程

### Concept (what it is) / 概念（是什么）

EN: Project management in software is about delivering value under constraints. Artifacts like charter, vision/scope, and WBS make work visible and negotiable.

中文：软件项目管理是在约束下交付价值。项目章程、愿景/范围、WBS 等工件让工作“可见、可谈判、可追踪”。

## Flashcards (Q&A) / 闪卡（问答）

1. Q: What is the main bottleneck in many database workloads?

A: Disk I/O / cache misses and poor access paths.

问：很多数据库工作负载的主要瓶颈是什么？

答：磁盘 I/O / 缓存未命中以及糟糕的访问路径。

2. Q: What does a hypervisor do?

A: Runs multiple isolated VMs on one hardware host.

问：Hypervisor 的作用是什么？

答：在一台物理机上运行多个隔离的虚拟机。

3. Q: SaaS vs PaaS vs IaaS in one line?

A: You manage least → most as you go from SaaS→PaaS→IaaS.

问：一句话区分 SaaS/PaaS/IaaS？

答：从 SaaS→PaaS→IaaS，你管理的内容从少到多。

4. Q: Why do we create a WBS?

A: To decompose scope into deliverable work packages for estimating and tracking.

问：为什么要做 WBS？

答：把范围分解成可估算、可跟踪的工作包。

5. Q: What is a sprint retrospective for?

A: Inspect and adapt: improve process and teamwork for the next sprint.

问：Sprint 回顾的目的？

答：检视与改进：提升流程与协作，为下一次迭代变得更好。

# Course-level Checklists & Exam Traps / 课程级检查清单与考试陷阱

EN: Checklist: always tie artifacts to decisions: vision→scope boundaries, charter→authority/resources, WBS→estimation/tracking, sprint plan→commitments.

中文：清单：工件要对应决策：愿景→范围边界，章程→授权/资源，WBS→估算/跟踪，Sprint 计划→承诺。

EN: Exam trap: treating agile as “no planning” or “no documentation”; the trap is undocumented assumptions and invisible scope creep.

中文：考试陷阱：把敏捷当作“不计划/不文档”；真正的坑是未记录的假设与不可见的范围蔓延。