SE Project Management – 詳細雙語筆記

Naming the Pain in Requirements Engineering（重點雙語筆記）

Requirements Pain Points → how to prevent them

2026-03-04

# 1) 核心概念：先把痛點說清楚，才有辦法管理

If you cannot name the pain (ambiguity, churn, misalignment), you cannot manage it. Good RE starts with explicit problem statements and constraints.

如果你說不清楚痛點（模糊、變更、對齊失敗），你就無法管理它。好的需求工程從明確的問題陳述與限制開始。

# 2) 常見痛點（Pain points）→ 對應做法

Ambiguous requirements → define terms, use examples, add acceptance criteria.

需求模糊 → 定義名詞、用例子、補驗收標準。

Scope creep → maintain in/out scope list, change control, renegotiate trade-offs.

範圍蔓延 → in/out scope 清單、變更流程、重新談取捨。

Stakeholder misalignment → map stakeholders, decision rights, and run structured workshops.

利害關係人未對齊 → 利害關係人地圖、決策權、結構化工作坊。

Late discovery of constraints (tech/legal) → capture constraints early; add non-functional requirements (NFRs).

太晚發現限制（技術/法規）→ 早期捕捉限制；補 NFR。

Requirements churn → set baseline, versioning, traceability.

需求頻繁變更 → baseline、版本控管、可追溯性。

Over-spec / under-spec → right level of detail for stage; iterate.

規格過度/不足 → 依階段抓細節，迭代補齊。

# 3) 你可以直接套用的 RE 檢核表

Do we have a clear problem statement and success criteria?

是否有清楚的問題陳述與成功標準？

What is explicitly OUT of scope?

哪些明確不做（out of scope）？

Who decides when stakeholders disagree?

利害關係人不同意時誰決策？

Are NFRs captured (performance, security, reliability)?

是否有 NFR（效能/安全/可靠性）？

Do requirements have acceptance criteria and testability?

需求是否可驗收、可測試？

How will changes be proposed, approved, and tracked?

變更如何提出/批准/追蹤？